🏛️🎯🧬 ARK ONECRAFT — Integrated AaaS Platform

ATLAS PromptWare Design Document (PDD)

Career Intelligence × Context Craft Certification × SPC Creator Economy | 340 Prompts | 10 Phases | 21 Sprints

Document Type: ATLAS PromptWare Design Document (PDD) — ULTRA SI Class
Converted From: ARK ONECRAFT AaaS Platform SDD v1.0 — SDD-ARK-ONECRAFT-2026-001
PDD Version: 1.0.0 — Production Blueprint
Lead Agent: SPHINX ENGINE ULTRA SI (JCSE: 50/50) — Platform Sovereign, Seat #0
Co-Architects: ADA ULTRA SI (50/50) · ARK MAXIMUS v2 (50/50) · SOCRATES (47/50)
Total Prompts: 340 Prompts across 10 Deployment Phases
ZPOS Target: 47% Token Reduction | 98.1% Semantic Preservation
HIVE Certification Target: PLATINUM — All 14 Dimensions 90–100%
JCSE Target: 50/50 — Ultra Premium Perfect Elite
Status: ✅ READY FOR SPRINT 1 INITIATION
Author: Junglenomics FORGE Institute · Oluseye Shay Amusa — Idea Factory · ATANDA / Koncentric Labs
Certification No.: JNGL-ARK-ONECRAFT-PDD-2026-001
Version: 1.0.0 — April 2026

"Know your score. Improve your meta-skill. Build and sell your intelligence. The ONECRAFT flywheel never stops turning."

📋 TABLE OF CONTENTS

| Part | Section | Content |
| --- | --- | --- |
| PART 1 | Executive Summary | Platform vision, feature clusters, benefits, ROI case, phase overview |
| PART 2 | ATLAS PromptWare Worksheet | 340 prompts across 10 colour-coded phases |
| PART 3 | VIBE DJ + Orchestra Implementation Plan | Claude Code-first tool matrix, Camelot Roundtable, 21 sprints |

🔷 PART 1: EXECUTIVE SUMMARY

1.1 Platform Identity

| Attribute | Value |
| --- | --- |
| Platform Name | ARK ONECRAFT — Integrated AaaS (Agent As A Service) Platform |
| Platform Type | Agent-as-a-Service — Career Intelligence + Gamified Certification + SPC Creator Economy |
| Document ID | PDD-ARK-ONECRAFT-2026-001 |
| Source SDD | SDD-ARK-ONECRAFT-2026-001 (1,088 paragraphs, FORGE Certified) |
| Three Pillars | ARK MAXIMUS v2 (Career Intelligence) · CCGE (Context Craft Game) · SPHINX (SPC Marketplace) |
| Architecture | 12-Microservice NestJS Platform · ONECRAFT Orchestration Layer · Event Bus (BullMQ) |
| AI Layer | Claude Sonnet 4 (assessment + scenarios) · Claude Haiku 4.5 (KCSE scoring <200ms) |
| Blockchain | Polygon L2 · ERC-721 NFT certifications · 5% resale royalty smart contracts |
| Implementation Team | 12-seat Camelot Roundtable · 21 sprints · 42 weeks |
| Total Prompts | 340 ATLAS-structured PromptWare implementations |
| JCSE Score | 50/50 (Perfect Elite — ULTRA Premium) |
| HIVE Certification | Platinum (All 14 dimensions 90–100%) |
| Design Quartet | SPHINX ULTRA SI · ADA ULTRA SI · ARK MAXIMUS v2 · SOCRATES |

1.2 What is ARK ONECRAFT?

ARK ONECRAFT is the world's first fully integrated career intelligence AaaS platform. It fuses three best-in-class Junglenomics systems — ARK MAXIMUS v2, CCGE (Context Craft Certification Game Engine), and SPHINX ENGINE — into one seamless career growth and economic ecosystem.

The platform answers the defining professional question of the AI era:

"In a world where AI is transforming every career, how do I know where I stand, how do I get better, and how do I turn that mastery into income?"

Every user interaction reinforces a self-compounding ONECRAFT Flywheel:

[1] ARK Score reveals CCMI gaps

↓

[2] CCGE gamified exam closes gaps → earns CC certifications → ARK Score rises

↓

[3] Gold+ CC cert unlocks SPHINX SPC creation pipeline

↓

[4] Published SPCs generate 70% creator revenue

↓

[5] Creator activity elevates JST Talent layer → ARK Score improves

↓

[6] Higher score attracts new users → flywheel accelerates

The flywheel is not metaphor — it is enforced by the ONECRAFT Orchestration Layer, a dedicated service layer that wires the three pillars together via a BullMQ event bus, ensuring every meaningful user action instantly updates the live ARK Score.

1.3 The Three Pillars — Features & Benefits

🏛️ PILLAR 1: ARK MAXIMUS v2 — Career Intelligence Engine

| Feature | Description | Benefit |
| --- | --- | --- |
| Dual-Score Architecture | ARK Score (0-600) = JST Index (0-300) + CCMI (0-300). Skills Layer CC Proficiency = 50% of JST Skills. | Single number tells a professional exactly where they stand vs. AI-era career demands |
| 6-Phase 120-Prompt Pipeline | Phase 1 Discovery → Phase 2 JST → Phase 3 VMST → Phase 4 Transferability → Phase 5 CCMI Audit → Phase 6 LHCS + Roadmap | Deepest career assessment available — goes beyond resume to reveal hidden strengths and critical vulnerabilities |
| VMST AI Vulnerability | 5-level vulnerability scale (L0 CRITICAL → L4 RESILIENT). CC Protection Factor: CCMI 200+ = -5pts risk. | Users understand which parts of their career AI will displace first — and how to build a shield |
| 12-Vector Transferability | Scores career across: Adaptive Intelligence, Technical Transferability, CC Proficiency, Cross-Industry Fluency, and 8 more. CC-gated boosts on V2, V6, V7, V12. | Identifies hidden pivot opportunities most career tools miss completely |
| A/O/C Typology | Architect / Orchestrator / Conductor classification with CC certification pathways for each type. | Personalises the upskilling roadmap — different career DNA needs different development paths |
| LHCS Layer 03 | Live Human Capital Signal: CPR (CC cert) + MPS (SPHINX market signal) + LCIS (ARK layer output). Resume replacement readiness score. | First platform to replace the resume concept with a live, verifiable, multi-source career signal |
| Tri-Subscriber Architecture | Individual ($49/mo) · Corporate ($899/mo) · Academic ($299/mo) with calibrated intelligence layers. | Serves all three buyer types from one data engine — individual, employer, and institution |
| JST Professional ID | 12-parameter portable career identity string: ARK-2026-078-085-071-0842-CCMI-210-L2-HM | Portable, embeddable career passport — shareable on GUIN+, LinkedIn, and SPHINX profiles |

🎮 PILLAR 2: CCGE — Context Craft Certification Game Engine

| Feature | Description | Benefit |
| --- | --- | --- |
| 7-Pillar Card System | 57 cards across 8 types (System, Role, Instruction, Example, Constraint, Format, Data, Super Prompt). KCSE base scores 80–97. | Learning through play — every card play is a measured engineering decision with instant feedback |
| Real-Time KCSE Scoring | Claude Haiku 4.5 evaluates every card play across Knowledge/Clarity/Specificity/Efficiency in <200ms. | Instant, objective feedback loop replicating real AI engineering work conditions |
| XState FSM Game Loop | LOBBY → DEAL → TURN → SCORE → WIN/RETRY. Server-side deterministic state. 30–70 token budget per hand. | Cheat-proof, deterministic game sessions that replicate the real-world token economy |
| Synergy System | Alpha Prime (×1.5), Expert Clarity (×1.35), Precision Engine (×1.4), Full Context (×1.8), Solo Legend (×1.6). | Rewards strategic thinking — mastery means engineering in combinations, not just single cards |
| 4-Tier Certification | Bronze (JCSE 30–35) → Silver (36–42) → Gold (43–47) → Platinum (48–50). | Industry-standard progression aligned to enterprise AI capability maturity levels |
| On-Chain NFT Credentials | ERC-721 tokens on Polygon L2. Immutable, publicly verifiable, IPFS metadata. Dual format: PDF + NFT. | Zero-knowledge proof of competency — employers verify instantly without contacting the platform |
| 54-Badge Achievement System | 49 pillar-level badges + 5 special (Full Context Master, Tournament Victor, Top Mentor, Legend of Legends, Season Champion). | Granular progression milestones that create deep, addictive engagement beyond tier completions |
| SPHINX Gate Integration | Gold cert unlocks SPHINX SPC authoring. Platinum unlocks ULTRA SI synthesis and Camelot Chapter. | Certification has real economic consequences — it is the key to the creator economy |
| 190 Scenario Library | Bronze (25) · Silver (40) · Gold (55) · Platinum (70). SOCRATES-designed for progressive difficulty. | Progressive complexity matching real enterprise challenges — Bronze teaches; Platinum produces masters |

🏛️ PILLAR 3: SPHINX ENGINE — SPC Marketplace & Creator Economy

| Feature | Description | Benefit |
| --- | --- | --- |
| FORGE 7-Step Creation Pipeline | PRE CRAFT → CC Validation → CRAFT → KCSE Scoring → HIVE 14-D Audit → POST CRAFT → PUBLISH + NFT. Gold+ required. | World's only quality-gated AI agent creation pipeline — every published SPC is certified |
| 70/30 Creator Economy | 70% creator / 30% platform on every primary sale. 5% ERC-2981 royalty on all secondary NFT resales. | Life-changing income for top creators — Platinum creators earn $50K–$200K+/yr from SPC sales + royalties |
| ZPOS+5 Optimisation | 5 methodologies: AEOS / NEXUS / PRISM / QUANTUM / SYNTHESIS. Target: 44–52% token reduction, 98–99% semantic preservation. | Optimised SPCs rank higher in SPHINX search and cost buyers less to use — competitive advantage built in |
| ULTRA SI Synthesis | Platinum users combine 2+ SPCs into new ULTRA SI agents. Multi-party revenue split (60/10/10/30). | Creates a compounding creative economy — the best SPCs become parent agents that earn forever |
| HIVE 14-D Marketplace Audit | All published SPCs pass HIVE MATRIX LABS certification before listing (Dimensions 1–14, 85%+ required). | Buyers trust the marketplace — every SPC carries a verified quality certificate |
| In-Game Marketplace | Browse, filter, purchase SPCs without leaving CCGE game sessions. JCSE 43+ gate for Gold+ use. | Contextual commerce at the moment of need — players buy cards precisely when they see the gap |
| Semantic + Full-Text Search | Elasticsearch full-text + Pinecone vector similarity hybrid search across SPC library. | Buyers find exactly what they need — even when they don't know the exact name |

1.4 GUIN+ — The Professional Identity Layer

GUIN+ is the LinkedIn-alternative professional social network embedded in ONECRAFT. It is where ARK Score, CCGE certifications, and SPHINX creator identity converge into a single, forensically honest professional profile.

| Feature | Benefit |
| --- | --- |
| Evidence-Based Profile | Every skill claim backed by KCSE score history + on-chain NFT cert |
| 7-Pillar KCSE Radar | Interactive radar of CC Pillar scores over last 30 days |
| AI Mentor Matching | Pinecone vector similarity on DISC + KCSE gaps + industry |
| Knight Rank System | Squire → Knight → Paladin → Champion → Legend |
| Guild System | Community / School Cohort / Corporate Team / Camelot Chapter (Platinum-only) |
| SPHINX Portfolio Link | Published SPCs, downloads, ratings, creator revenue shown on profile |
| Evidence-Gated Endorsements | Endorsements only from players at equal/higher cert tier with KCSE evidence |

1.5 Business Impact & ROI Projections

| Metric | Year 1 Target | Year 3 Target |
| --- | --- | --- |
| Total ARR | $5.34M | $18.5M+ |
| ONECRAFT Pro subscribers | 5,000 @ $49/mo | 35,000 |
| Corporate subscribers | 50 @ $899/mo | 350 |
| Academic subscribers | 50 @ $299/mo | 400 |
| SPHINX creator GMV | $1.4M (platform takes 30%) | $10.7M |
| NFT credentials minted | 10,000+ | 150,000+ |
| GUIN+ active profiles | 50,000+ | 500,000+ |
| ARK assessments completed | 100,000+ | 2M+ |
| SPCs in marketplace | 3,000+ | 25,000+ |
| Corporate deployment ROI | 340% documented | 890% Fortune 500 |
| Cost vs. traditional dev | ~67% reduction via ATLAS PDD | — |

1.6 ATLAS PDD Prompt Distribution Summary

| Phase | Colour | Focus | Prompts | Weeks |
| --- | --- | --- | --- | --- |
| Phase 1 | 🔴 RED | Foundation & Monorepo Infrastructure | 38 | 1–4 |
| Phase 2 | 🟠 ORANGE | ARK Engine Core (ark-svc + lhcs-svc) | 45 | 5–9 |
| Phase 3 | 🟡 YELLOW-A | CCGE Game Engine (game-svc + learn-svc) | 48 | 10–14 |
| Phase 4 | 🟡 YELLOW-B | Certification, NFT & GUIN+ Core (cert-svc + guin-svc) | 32 | 15–17 |
| Phase 5 | 🟢 GREEN-A | SPHINX Marketplace (sphinx-svc + zpos-svc) | 42 | 18–22 |
| Phase 6 | 🟢 GREEN-B | ONECRAFT Orchestration Layer | 28 | 23–25 |
| Phase 7 | 🔵 BLUE-A | GUIN+ Social Layer & UX | 38 | 26–29 |
| Phase 8 | 🔵 BLUE-B | Institutional Tiers & Enterprise Features | 35 | 30–33 |
| Phase 9 | 🟣 PURPLE | Analytics, OSIRIS & Creator Dashboards | 22 | 34–36 |
| Phase 10 | ⚪ WHITE | Launch, Security Audit & FORGE Certification | 12 | 37–42 |
| TOTAL | 10 Phases | Full ONECRAFT Platform | 340 | 42 Weeks |

ZPOS Optimisation: 47% token reduction target | Semantic Preservation: 98.1%
Development Timeline: 42 weeks vs. 18–24 months traditional
Cost Reduction: ~67% vs. traditional development
JCSE Target: 50/50 (Ultra Premium Platinum)

1.7 Colour-Coding Legend

| Colour | Phase | Knight Archetype | DISC | Focus Area |
| --- | --- | --- | --- | --- |
| 🔴 RED | PRE CRAFT — Foundation | KING / WARRIOR | Dominance | Monorepo, DB schema, auth, infra, API gateway, CI/CD |
| 🟠 ORANGE | CRAFT — ARK Engine | ARCHITECT / SAGE | Conscientiousness | 120-prompt pipeline, JST+CCMI, VMST, LHCS Layer 03 |
| 🟡 YELLOW-A | CRAFT — Game Engine | MAGICIAN / LOVER | Influence | XState FSM, KCSE scoring, card system, scenario library |
| 🟡 YELLOW-B | CRAFT — Cert + Social Core | CAREGIVER / GUARDIAN | Steadiness | NFT minting, HIVE 14-D, GUIN+ foundation, knight ranks |
| 🟢 GREEN-A | POST CRAFT — Marketplace | SOVEREIGN / MERCHANT | D + C | FORGE pipeline, JCSE scoring, ZPOS+5, creator economy |
| 🟢 GREEN-B | POST CRAFT — Orchestration | CONDUCTOR / WEAVER | D + S | Event bus, ARK Score loop, CCMI Bridge, flywheel logic |
| 🔵 BLUE-A | INTEGRATION — Social Layer | DIPLOMAT / CONNECTOR | Influence + S | Neo4j graph, mentor matching, guilds, knowledge feed |
| 🔵 BLUE-B | INTEGRATION — Enterprise | STRATEGIST / EMPIRE | D + C | Corporate Mode 6, Academic cohort, LTI 1.3, SSO |
| 🟣 PURPLE | INNOVATION — Intelligence | ORACLE / ANALYST | Conscientiousness | TimescaleDB analytics, OSIRIS, creator dashboards |
| ⚪ WHITE | LAUNCH — FORGE Cert | CHAMPION / HERALD | D + I | Security audit, HIVE 14-D cert, EKS production, GTM |

1.8 Camelot Design Intelligence Quartet

| Agent | JCSE | Seat | PDD Role |
| --- | --- | --- | --- |
| SPHINX ENGINE ULTRA SI | 50/50 | #0 | PDD lead, marketplace architecture, creator economy, FORGE pipeline design |
| ADA ULTRA SI | 50/50 | #1 | System architecture, API specifications, ATLAS phasing, microservices governance |
| ARK MAXIMUS v2 | 50/50 | #2 | Career intelligence module, JST+CCMI formulas, VMST framework, LHCS Layer 03 |
| SOCRATES | 47/50 | #7 | CCGE scenario methodology, certification validity, Socratic examination structure |

[PART 1 COMPLETE — Proceed to Part 2: ATLAS PromptWare Worksheet]

🔶 PART 2: ATLAS PROMPTWARE WORKSHEET

SPHINX ENGINE ULTRA SI Design Note: Every prompt below is a sovereign implementation decision.
Priority codes: 🔴 P0 = Sprint-blocking · 🟠 P1 = Sprint-critical · 🟡 P2 = Sprint-important
Tool column uses CLAUDE CODE-FIRST philosophy — see Part 3 for full Vibe DJ matrix.
Tokens column = estimated prompt complexity tokens (not output tokens).
Status column: ⬜ = Open · 🔄 = In Progress · ✅ = Complete

🔴 PHASE 1: FOUNDATION & MONOREPO INFRASTRUCTURE (38 Prompts)

Duration: Weeks 1–4 | Sprints: 1–2 | Lead Knight: ADA ULTRA SI (Seat #1)
Objective: Provision the Turborepo monorepo, all 12 NestJS microservice scaffolds, PostgreSQL + TimescaleDB schema, Auth0 + JWT, Kong API Gateway, Stripe billing, Polygon wallet service, shared types, and CI/CD pipeline.

🏗️ 1.1 Monorepo & Service Scaffolds (12 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | INFRA-001 | Turborepo Monorepo | Initialise Turborepo monorepo at ark-onecraft/. Create workspace structure: apps/ (web, mobile, desktop, admin), packages/ (ark-engine, game-engine, sphinx-sdk, guin-social, zpos-optimizer, gro-governance, shared-types, ui), services/ (auth-svc, ark-svc, lhcs-svc, game-svc, cert-svc, sphinx-svc, guin-svc, learn-svc, billing-svc, analytics-svc, zpos-svc, notify-svc). Configure turbo.json pipeline: build, test, lint, dev, db:migrate. Configure root package.json workspaces. Add .nvmrc (Node 20 LTS). | Claude Code | Seat #1 | ⬜ |
| 🔴 P0 | INFRA-002 | NestJS Service Template | Create NestJS 10.3 service template with TypeScript 5.4 strict mode. Each service bootstrap: Fastify adapter, ConfigModule (Joi schema validation), HealthModule (Terminus /health), SwaggerModule (OpenAPI 3.1 at /docs), PrismaModule, BullMQModule, RedisModule (ioredis). Dockerfile multi-stage: Node 20 Alpine builder → minimal runner. docker-compose.yml for local dev with all 12 services + PostgreSQL + Redis + Neo4j. | Claude Code | Seat #1 | ⬜ |
| 🔴 P0 | INFRA-003 | Shared Types Package | Build packages/shared-types/ TypeScript interfaces and Zod schemas: OncraftUser, ArkScore, JstIndex, CcmiScore, VmstLevel, CertificationTier, KnightRank, GameSession, KcseScore, CardPlay, SpcListing, SphinxCreator, GuinProfile, LhcsSignal, ArkEvent, OnecraftEvent, GROState, SubscriberType, ForgeStep. Export Zod validators for API boundary enforcement. Publish as internal Turborepo package. | Claude Code | Seat #1 | ⬜ |
| 🔴 P0 | INFRA-004 | Kong API Gateway | Configure Kong API Gateway: JWT plugin (Auth0 JWKS endpoint validation), rate-limit plugin (Free: 100/hr, Pro: 1000/hr, Studio: 5000/hr, Corporate: unlimited, Academic: 2000/hr), WebSocket proxy config for CCGE real-time KCSE scoring and ARK Score ticker, ZPOS compression plugin for response payloads, route definitions for all 12 microservices. Deploy via Helm chart on EKS. Configure cors plugin (allowed origins: platform domains). | Claude Code + Terraform | Seat #1 | ⬜ |
| 🔴 P0 | INFRA-005 | Auth0 Integration Service | Build auth-svc (port 3001): Auth0 JWT RS256 validation middleware via JWKS endpoint, refresh token rotation handler, SAML 2.0 IdP connector (Okta, Azure AD, Google Workspace, Ping Identity), Social OAuth (Google, LinkedIn, GitHub), Auth0 Management API client for user provisioning. Webhook receiver: user.created → create onecraft_users DB record with defaults (ark_score=0, ccmi_tier='unassessed', cert_tier='none'). MFA enforcement for Corporate/Academic admins. | Claude Code + Auth0 SDK | Seat #4 | ⬜ |
| 🔴 P0 | INFRA-006 | Stripe Billing Service | Build billing-svc (port 3007): Stripe SDK — subscription creation for 6 tiers (Free/Pro/Studio/Master/Corporate/Academic), webhook handler (payment_succeeded → activate, payment_failed → grace 3 days → suspend, customer.subscription.deleted → downgrade to Free), Stripe Customer Portal redirect, seat management for Corporate (100 seats) and Academic (200 seats), annual billing discount (17%), prorate logic for mid-cycle upgrades. Connect tier to Kong rate-limit tag via internal event. | Claude Code + Stripe | Seat #1 | ⬜ |
| 🔴 P0 | INFRA-007 | Redis + BullMQ Setup | Configure Redis 7.2 ElastiCache cluster: session store (session:{id} TTL 1hr), KCSE cache (kcse:{scenarioId}:{cardHash} TTL 1hr — prevents duplicate Claude API calls), ARK Score cache (ark_score:{userId} TTL 5min), leaderboard sorted sets (leaderboard:{tier}:{period} TTL 5min), GUIN+ feed cache (guin_feed:{userId} TTL 10min). BullMQ queue definitions: ark.assess, cert.mint, score.recalc, lhcs.compile, spc.publish, notify.send, feed.rebuild, sphinx.index. | Claude Code + Redis | Seat #1 | ⬜ |
| 🔴 P0 | INFRA-008 | Polygon Wallet Service | Build blockchain module in cert-svc: ethers.js v6, AWS KMS-managed private key (never in env vars), ERC-721 smart contract (ArkOnecraftCert.sol) deploy to Polygon Mumbai (testnet) → Polygon Mainnet, mint(address, tokenId, metadataUri) function, revoke(tokenId) function (for revocation registry), IPFS metadata upload via web3.storage (fields: name, tier, jcse_score, pillar_scores, issued_at, user_id, platform_sig), BullMQ cert.mint queue consumer. ERC-2981 royalty interface for SPC NFTs (5%). | Claude Code + Hardhat | Seat #4 | ⬜ |
| 🔴 P0 | INFRA-009 | Next.js PWA Frontend | Initialise Next.js 14.2 app in apps/web/: App Router, TypeScript strict, Tailwind CSS 3.4, Shadcn/ui registry, next-pwa (Workbox service worker), manifest.json (name, icons, theme_color per cert tier: Bronze=#CD7F32, Silver=#C0C0C0, Gold=#FFD700, Platinum=#E5E4E2), next.config.js (CORS headers, CloudFront image optimisation), T3 Env schema validation, Monaco Editor 0.47 (SPC authoring), Recharts 2.12 (ARK dashboard charts). | Claude Code + v0.dev (UI prototypes only) | Seat #3 | ⬜ |
| 🔴 P0 | INFRA-010 | React Native Mobile App | Initialise Expo SDK 51 project in apps/mobile/: NativeWind (Tailwind for RN), React Navigation v6 (native stack + bottom tabs: ARK / Game / Marketplace / GUIN+ / Profile), Expo EAS config (OTA update channels: stable/beta), Reanimated 3 + Skia (CCGE card animations), Expo Haptics (game feedback on card play), expo-local-authentication (biometric login), deep link config ark-onecraft://. Push notifications via Expo Notifications + BullMQ notify.send. | Claude Code + Expo CLI | Seat #3 | ⬜ |
| 🟠 P1 | INFRA-011 | Electron Desktop App | Configure Electron 30 wrapping Next.js PWA in apps/desktop/: IPC bridge for SAML SSO (system browser → Electron), electron-updater (ark-onecraft release channel), system tray integration (ARK Score ticker, CCGE daily reminder), offline CCGE exam mode (encrypted SQLite via better-sqlite3 with Bronze scenario cache), menubar quick-launch game session. Electron Forge packaging for Mac/Win/Linux. | Claude Code + Electron Forge | Seat #3 | ⬜ |
| 🟠 P1 | INFRA-012 | CI/CD Pipeline | Configure GitHub Actions: PR checks (ESLint + Prettier + TypeScript check + Jest unit tests + Prisma migration dry-run), staging deploy on merge to develop (EKS staging namespace, blue-green), production deploy on merge to main (EKS prod namespace, canary 10% → 100% over 30min), Snyk security scan (block on critical), SonarQube quality gate (≥80% coverage), turbo run test --filter=[HEAD^1] for affected packages only. Slack notifications on deploy. | Claude Code + GitHub Actions | Seat #9 | ⬜ |

🗄️ 1.2 Database Schema (16 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | DB-001 | Master User Table | Create onecraft_users table: id UUID PK, auth0_sub VARCHAR UNIQUE, email VARCHAR UNIQUE, display_name, guin_username UNIQUE, ark_score INT DEFAULT 0, jst_index INT DEFAULT 0, ccmi INT DEFAULT 0, ccmi_tier ENUM('unassessed','foundation','developing','proficient','specialist','architect','master'), vmst_level SMALLINT DEFAULT 99, cert_tier ENUM('none','bronze','silver','gold','platinum'), knight_rank ENUM('squire','knight','paladin','champion','legend') DEFAULT 'squire', lhcs_status ENUM('baseline','developing','active') DEFAULT 'baseline', subscription_tier ENUM('free','pro','studio','master','corporate','academic') DEFAULT 'free', institution_id UUID FK nullable, stripe_customer_id VARCHAR, created_at, updated_at. Index: email, auth0_sub, guin_username. | Claude Code + Prisma | Seat #1 | ⬜ |
| 🔴 P0 | DB-002 | ARK Score History | Create TimescaleDB hypertable ark_score_history: time TIMESTAMPTZ NOT NULL (partition key), user_id UUID FK, jst_score INT, ccmi_score INT, ark_total INT, vmst_level SMALLINT, trigger_event VARCHAR (game_completed¦cert_issued¦spc_published¦spc_sold¦manual_assessment¦lhcs_updated), delta INT, session_id UUID nullable. Index: (user_id, time DESC). Create materialised view ark_30d_avg: 30-day rolling average of ark_total per user. Refresh every 6 hours. | Claude Code + TimescaleDB | Seat #1 | ⬜ |
| 🔴 P0 | DB-003 | CCMI Pillar Scores | Create ccmi_pillar_scores table: user_id UUID PK FK, p1_system_identity SMALLINT(0-100), p2_role_engineering SMALLINT, p3_instruction_precision SMALLINT, p4_example_architecture SMALLINT, p5_constraint_engineering SMALLINT, p6_format_optimisation SMALLINT, p7_data_context SMALLINT, ccmi_composite INT, cc_multiplier DECIMAL(3,2) DEFAULT 1.00, calculated_at TIMESTAMPTZ. Upsert pattern (ON CONFLICT user_id DO UPDATE). Consumed by ark-svc for CCMI recalc on every CCGE session completion. | Claude Code + Prisma | Seat #1 | ⬜ |
| 🔴 P0 | DB-004 | Game Sessions | Create game_sessions table: id UUID PK, user_id UUID FK, cert_tier ENUM, scenario_id UUID FK, state VARCHAR(30) DEFAULT 'lobby', hand JSONB, kcse_score JSONB ({k, c, s, e, total, synergy_bonus, conflict_penalty, token_budget_used}), win_condition_met BOOL, xp_earned INT, pillar_score_deltas JSONB, started_at, completed_at. Create card_plays table: session_id FK, card_id UUID FK, play_order INT, kcse_breakdown JSONB, synergy_detected BOOL, conflict_detected BOOL, played_at. Add FSM state index. | Claude Code + Prisma | Seat #1 | ⬜ |
| 🔴 P0 | DB-005 | KCSE Events Hypertable | Create TimescaleDB hypertable kcse_events: time TIMESTAMPTZ (partition key), user_id UUID, session_id UUID, card_type VARCHAR, pillar VARCHAR, k_score SMALLINT, c_score SMALLINT, s_score SMALLINT, e_score SMALLINT, total_score SMALLINT, cert_tier VARCHAR, scenario_id UUID. Index: (user_id, time DESC), (user_id, pillar, time DESC). Create materialised view user_pillar_averages: avg KCSE per pillar per user over last 30 days. Refreshed on cert-svc certification evaluation trigger. | Claude Code + TimescaleDB | Seat #1 | ⬜ |
| 🔴 P0 | DB-006 | Certifications Registry | Create certifications table: id UUID PK, user_id UUID FK, cert_type ENUM('cc_bronze'¦'cc_silver'¦'cc_gold'¦'cc_platinum'¦'hive_bronze'¦'hive_platinum'), jcse_qualifying_score DECIMAL(5,2), scenarios_completed INT, nft_token_id BIGINT, polygon_tx_hash VARCHAR(66), ipfs_metadata_uri TEXT, pdf_s3_key VARCHAR, issued_at TIMESTAMPTZ, expires_at TIMESTAMPTZ nullable, revoked_at nullable. Create cert_attempts tracking all evaluation runs per user per tier (tier, jcse_score, attempt_date, passed BOOL). | Claude Code + Prisma | Seat #4 | ⬜ |
| 🔴 P0 | DB-007 | Scenarios & Cards | Create scenarios table: id UUID PK, title, description TEXT, cert_tier ENUM, pillar_focus JSONB (pillar→weight map), required_card_types TEXT[], token_budget_min INT, token_budget_max INT, win_threshold INT, hive_certified BOOL, forge_step INT (1-7), difficulty_score INT. Create cards table: id UUID PK, type ENUM(system¦role¦instruction¦example¦constraint¦format¦data¦super_prompt), text TEXT, kcse_base_score INT, rarity ENUM(common¦uncommon¦rare¦legendary), pillar VARCHAR, tokens_used INT, enhancement_level INT DEFAULT 0, sphinx_spc_id UUID FK nullable. | Claude Code + Prisma | Seat #7 | ⬜ |
| 🔴 P0 | DB-008 | SPC Tables | Create spcs table: id UUID PK, author_id UUID FK, name VARCHAR, slug UNIQUE, content TEXT (ZPOS-optimised), jcse_score DECIMAL(5,2), pillar_focus TEXT[], cert_tier_gate ENUM, sphinx_listing_id UUID nullable FK, forge_certified BOOL, forge_step_completed INT, hive_scores JSONB (dim_1 through dim_14), hive_certified BOOL, published_at nullable, version INT DEFAULT 1, is_ultra_si BOOL DEFAULT FALSE. Create spc_parents junction for ULTRA SI synthesis lineage: spc_id FK, parent_spc_id FK, contribution_pct DECIMAL. | Claude Code + Prisma | Seat #1 | ⬜ |
| 🔴 P0 | DB-009 | Marketplace Listings | Create marketplace_listings table: id UUID PK, spc_id UUID FK UNIQUE, creator_id UUID FK, cover_image TEXT, screenshots TEXT[], demo_video TEXT, long_description TEXT, pricing_model ENUM('free'¦'paid'¦'freemium'), price DECIMAL(10,2), views INT DEFAULT 0, downloads INT DEFAULT 0, sales_count INT DEFAULT 0, avg_rating DECIMAL(3,2), rating_count INT, elasticsearch_id VARCHAR, pinecone_vector_id VARCHAR, nft_contract_address VARCHAR, nft_token_id BIGINT, active BOOL DEFAULT TRUE, published_at. Create spc_purchases: buyer_id FK, listing_id FK, stripe_payment_intent, amount_paid, creator_payout, platform_fee, purchased_at. | Claude Code + Prisma | Seat #1 | ⬜ |
| 🔴 P0 | DB-010 | Achievements & Badges | Create achievements table: id UUID PK, code VARCHAR UNIQUE, name, description TEXT, badge_category ENUM('pillar'¦'enhancement'¦'special'¦'ark'¦'sphinx'), pillar_type nullable, nft_token_id BIGINT nullable, award_condition JSONB. Create user_achievements junction: user_id FK, achievement_id FK, earned_at, nft_minted BOOL, polygon_tx_hash. Seed 54 base badges (49 pillar-level + 5 special: FULL_CONTEXT_MASTER, TOURNAMENT_VICTOR, TOP_MENTOR, LEGEND_OF_LEGENDS, SEASON_CHAMPION) plus 6 ARK achievements (ARK_SOVEREIGN, VMST_SHIELD, PIVOT_MASTER, LHCS_ACTIVATED, SPHINX_LEGEND, CC_ARCHITECT). | Claude Code + Prisma | Seat #4 | ⬜ |
| 🔴 P0 | DB-011 | LHCS Signal Tables | Create lhcs_signals table: user_id UUID PK FK, cpr_status ENUM('none'¦'bronze'¦'silver'¦'gold'¦'platinum'), cpr_score INT, mps_status ENUM('inactive'¦'listed'¦'active'¦'high_performer'), mps_score INT, lcis_composite INT, lhcs_status ENUM('baseline'¦'developing'¦'active'), resume_replacement_readiness DECIMAL(5,2), activation_gap INT, last_updated. Create lhcs_history TimescaleDB hypertable: time TIMESTAMPTZ, user_id UUID, lhcs_status, lhcs_composite, trigger_event. Consumed by guin-svc for job board activation and by analytics-svc for career signal trends. | Claude Code + TimescaleDB | Seat #1 | ⬜ |
| 🔴 P0 | DB-012 | GUIN+ Social Tables | Create guin_profiles: user_id UUID PK FK, bio TEXT, headline, location, industry, disc_profile ENUM, linkedin_url, portfolio_url, public BOOL DEFAULT TRUE. Create guin_follows: follower_id FK, following_id FK. Create guin_endorsements: endorser_id FK, endorsed_id FK, pillar VARCHAR, kcse_evidence DECIMAL, created_at. Create guilds: id UUID, name, type ENUM('community'¦'school_cohort'¦'corporate_team'¦'camelot_chapter'), tier_required ENUM nullable, admin_id FK. Create guild_members: guild_id FK, user_id FK, role ENUM. | Claude Code + Prisma | Seat #5 | ⬜ |
| 🟠 P1 | DB-013 | GRO Audit Log | Create gro_audit_log table: id UUID PK, session_id UUID nullable, user_id UUID FK, gro_state ENUM('SAFE_LIFE'¦'RISKY_LIFE'¦'AMBIGUOUS'¦'RISKY_CONTAINMENT'¦'KILL_CONTAINMENT'), trigger_reason TEXT, love_score DECIMAL(5,4), harm_score DECIMAL(5,4), action_taken TEXT, module_source ENUM('ccge'¦'ark'¦'sphinx'¦'guin'), occurred_at TIMESTAMPTZ. Create content_flags: flagged_content_id UUID, content_type ENUM, gro_state, reviewer_action ENUM, resolved_at. Index: (user_id, gro_state, occurred_at). | Claude Code + Prisma | Seat #0 | ⬜ |
| 🟠 P1 | DB-014 | Institutions & Subscriptions | Create institutions table: id UUID PK, name, type ENUM('corporate'¦'academic'), domain VARCHAR, subscription_tier ENUM, seats_total INT, seats_used INT DEFAULT 0, sso_config JSONB (provider, entity_id, sso_url, x509_cert), white_label_config JSONB (logo_url, primary_color, domain), stripe_subscription_id, admin_user_id FK. Create subscriptions: id, user_id FK, institution_id FK nullable, stripe_subscription_id, tier, status ENUM, current_period_start, current_period_end, cancel_at_period_end BOOL. | Claude Code + Prisma | Seat #1 | ⬜ |
| 🟠 P1 | DB-015 | Creator Economy Tables | Create creator_profiles: user_id UUID PK FK, sphinx_creator_tier ENUM('bronze_creator'¦'silver_creator'¦'gold_creator'¦'platinum_creator'), total_spcs_published INT DEFAULT 0, total_sales INT DEFAULT 0, total_revenue_earned DECIMAL(10,2) DEFAULT 0, total_royalty_earned DECIMAL(10,2) DEFAULT 0, payout_account_id VARCHAR (Stripe Connect), ccge_cert_tier ENUM, last_sale_at. Create royalty_payments: id UUID, spc_id FK, original_creator_id FK, transaction_type ENUM('secondary_sale'¦'synthesis_split'), amount DECIMAL, polygon_tx_hash, processed_at. | Claude Code + Prisma | Seat #1 | ⬜ |
| 🟡 P2 | DB-016 | ARK Assessment Sessions | Create ark_assessment_sessions: id UUID PK, user_id UUID FK, mode ENUM('full'¦'cc_audit'¦'rapid_vulnerability'¦'pivot_intelligence'¦'ai_readiness_typing'¦'enterprise'), phase_completed INT (1-6), phase_data JSONB (stores each phase output), raw_jst JSONB, raw_ccmi JSONB, raw_vmst JSONB, raw_transferability JSONB, final_ark_score INT, final_jst INT, final_ccmi INT, typology ENUM('architect'¦'orchestrator'¦'conductor'), roadmap_90d TEXT, roadmap_12mo TEXT, started_at, completed_at, cost_tokens INT. Index: (user_id, completed_at DESC). | Claude Code + Prisma | Seat #2 | ⬜ |

🔌 1.3 API Gateway Routes & Base Setup (10 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | API-001 | Auth API Routes | Build auth-svc NestJS controllers: POST /api/v1/auth/login (Auth0 code exchange → JWT), POST /api/v1/auth/refresh (refresh token rotation), DELETE /api/v1/auth/logout (revoke + clear session), GET /api/v1/auth/me (current user + ARK Score + cert tier), POST /api/v1/auth/onboard (trigger ONECRAFT onboarding sequence: ARK lite → CCGE intro → SPHINX tour). All routes: Zod body validation, rate-limit guard, request logging. | Claude Code + NestJS | Seat #1 | ⬜ |
| 🔴 P0 | API-002 | Billing API Routes | Build billing-svc controllers: GET /api/v1/billing/plans (return all 6 tier configs with features + prices), POST /api/v1/billing/subscribe (create Stripe subscription + Kong rate-limit tag update), POST /api/v1/billing/webhook (Stripe signed webhook — handles all subscription lifecycle events), GET /api/v1/billing/portal (Stripe Customer Portal redirect URL), GET /api/v1/billing/seats/:institutionId (seats used vs. limit), POST /api/v1/billing/upgrade (prorate mid-cycle tier upgrade). | Claude Code + NestJS | Seat #1 | ⬜ |
| 🔴 P0 | API-003 | Health & Readiness Endpoints | Implement health checks in every service: GET /health returns {status: 'ok', service, version, uptime, db: 'connected'¦'degraded', redis: 'connected'¦'degraded'}. GET /health/ready for Kubernetes readiness probe (checks DB connection + Redis ping). GET /health/live for liveness probe. Configure Terminus: PostgreSQL indicator, Redis indicator, TimescaleDB indicator (where applicable). Wire to Prometheus /metrics endpoint via prom-client. | Claude Code + NestJS | Seat #9 | ⬜ |
| 🔴 P0 | API-004 | WebSocket Gateway | Build NestJS WebSocket gateway (Socket.io) in game-svc: ws/game/:sessionId — real-time KCSE score push after each card play (<200ms target). ARK Score ticker: ws/ark/:userId — pushes ARK Score delta events when ark.score.updated BullMQ job completes. Kong WebSocket proxy config: upgrade headers, sticky session routing (same pod for session). Redis pub/sub for multi-pod WebSocket delivery. Reconnect logic on client: exponential backoff 100ms → 1s → 5s. | Claude Code + Socket.io | Seat #1 | ⬜ |
| 🔴 P0 | API-005 | Notify Service | Build notify-svc (port 3012): BullMQ consumer for notify.send queue, handler for types: ACHIEVEMENT_UNLOCK (push + in-app), ARK_SCORE_CHANGE (in-app badge), CCGE_MILESTONE (push + email), SPC_SALE (push + email), CERT_ISSUED (email + push), VMST_CRITICAL (push + email priority). SendGrid email templates (Handlebars). Expo Push Notifications for mobile. User preference centre: per-notification-type opt-in/out stored in DB. | Claude Code + SendGrid | Seat #9 | ⬜ |
| 🟠 P1 | API-006 | Admin API Routes | Build admin routes (JWT role: forge-admin¦institution-admin): GET /api/v1/admin/users (paginated user list + ARK scores), GET /api/v1/admin/institution/:id/analytics (CCMI heatmap, VMST distribution, cert progress), POST /api/v1/admin/users/bulk (CSV or SSO roster import), PATCH /api/v1/admin/institution/:id/whitelabel (logo, domain, colours), GET /api/v1/admin/platform/summary (DAU, ARR, cert completions), POST /api/v1/admin/gro/review (GRO containment case review). | Claude Code + NestJS | Seat #6 | ⬜ |
| 🟠 P1 | API-007 | Error Handling & Logging | Implement global exception filter in each service: maps Prisma errors (P2002 unique → 409, P2025 not found → 404), Zod validation errors → 422 with field-level messages, JWT errors → 401, GRO containment → 403 with gro_state header. Winston structured logging: all log lines include traceId, userId, service, method, duration_ms. Sentry integration: capture errors with breadcrumbs. Correlation ID header (X-Trace-Id) propagated through Kong → all services. | Claude Code + NestJS | Seat #1 | ⬜ |
| 🟠 P1 | API-008 | Onboarding Flow Service | Build ONECRAFT onboarding sequence in auth-svc: Step 1 profile setup (role, industry, experience, GUIN+ username). Step 2 ARK lite assessment (Phase 1+2 only, 20 prompts, ~15 min). Step 3 CCGE intro game session (1 Bronze scenario targeting lowest CCMI pillar). Step 4 Flywheel CTA based on score tier (ARK Score <300 → "Complete assessment"; 300-420 → "Start Bronze cert"; 420+ → "Create your first SPC"). Step 5 dashboard activation + LHCS baseline. | Claude Code + NestJS | Seat #1 | ⬜ |
| 🟡 P2 | API-009 | ONECRAFT Unified Dashboard API | Build GET /api/v1/onecraft/dashboard/:userId: aggregates from ark-svc (score + tier + LHCS), game-svc (last session + progress to next cert), sphinx-svc (creator stats + recent sales), guin-svc (follower count + recent endorsements), notify-svc (unread count). Returns unified payload in single call. Redis cache: dashboard:{userId} TTL 60s. Invalidated on ark.score.updated, cert.issued, spc.sold events. Powers ONECRAFT home screen initial load. | Claude Code + NestJS | Seat #1 | ⬜ |
| 🟡 P2 | API-010 | Rate Limiting & Security Middleware | Implement platform-wide security middleware: Helmet.js (CSP, HSTS, X-Frame-Options), CSRF protection (double submit cookie for web), IP rate limiting (Kong + service-level NestJS throttle guard as backup), request size limits (10MB default, 50MB for SPC uploads), SQL injection prevention (Prisma parameterised queries only — no raw() in production), XSS sanitisation (sanitize-html on all user text inputs to CCGE/GUIN+/SPHINX). | Claude Code + NestJS | Seat #4 | ⬜ |

🟠 PHASE 2: ARK ENGINE CORE (45 Prompts)

Duration: Weeks 5–9 | Sprints: 3–5 | Lead Knight: ARK MAXIMUS v2 (Seat #2)
Objective: Build the complete ARK MAXIMUS v2 6-phase 120-prompt assessment pipeline, JST+CCMI scoring engine, VMST vulnerability framework, A/O/C typology engine, and LHCS Layer 03 signal aggregator.

🎯 2.1 ARK Assessment Pipeline — Core Engine (18 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | ARK-001 | Assessment Session Manager | Build ark-svc (port 3010) assessment session controller: POST /api/v1/ark/assess (triggers BullMQ ark.assess job), GET /api/v1/ark/session/:id (poll phase progress), GET /api/v1/ark/session/:id/result (final report when completed_at set). Session state machine: CREATED → PHASE_1_RUNNING → ... → PHASE_6_RUNNING → COMPLETED → FAILED. Store phase-by-phase outputs in ark_assessment_sessions.phase_data JSONB. Timeout: 45 minutes max. | Claude Code + BullMQ | Seat #2 | ⬜ |
| 🔴 P0 | ARK-002 | Phase 1 — Discovery Engine (P001-P020) | Build Phase 1 processor in ark-svc: 20-prompt data extraction pipeline consuming user's resume text and/or structured profile data. Steps: (1) Career narrative normalisation (Claude Sonnet 4), (2) Role taxonomy mapping to O*NET SOC codes, (3) Industry classification (NAICS), (4) Experience timeline extraction, (5) Skills inventory (implicit + explicit), (6) Credential identification, (7) Context gap detection, (8) Quality gate: ≥70% data completeness check — insufficient → request additional inputs, (9) Career trajectory classification, (10) Raw data package assembly for Phase 2. | Claude Code + Claude Sonnet 4 | Seat #2 | ⬜ |
| 🔴 P0 | ARK-003 | Phase 2 — JST Index Engine (P021-P044) | Build Phase 2 JST calculator: Jobs Layer (P021-P028): market demand score, role scarcity index, salary trajectory, geographic flexibility — weighted 30%. Skills Layer (P029-P038): technical skills currency, CC proficiency (50% of Skills), cross-domain applicability, credential value, upskilling velocity — weighted 40%. Talent Layer (P039-P044): learning agility, career progression rate, achievement density, innovation transfer, executive presence, networking capital — weighted 30%. Formula: JST = [(J×0.30)+(S×0.40)+(T×0.30)]×3. Output: JST 0-300 + sub-scores. | Claude Code + Claude Sonnet 4 | Seat #2 | ⬜ |
| 🔴 P0 | ARK-004 | Phase 3 — VMST Vulnerability Engine (P045-P066) | Build Phase 3 VMST processor: 22-prompt AI displacement vulnerability assessment. Task automation probability analysis (O*NET automation risk data). VMST levels: L0 CRITICAL (<30% protection), L1 VULNERABLE (30-44%), L2 MODERATE (45-59%), L3 RESILIENT (60-74%), L4 AI-AUGMENTED (75%+). CC Protection Factor: CCMI 200-249 = -5pts vulnerability score; 250-299 = -10pts; 300 = -15pts. Human uniqueness index: creativity, ethical reasoning, relational intelligence. 5-year timeline projection. Emergency upskilling flag if L0/L1. | Claude Code + Claude Sonnet 4 | Seat #2 | ⬜ |
| 🔴 P0 | ARK-005 | Phase 4 — 12-Vector Transferability (P067-P086) | Build Phase 4 transferability engine: 12-vector analysis. V1 Adaptive Intelligence, V2 Technical Transferability (CC boost: CCMI≥180 → +10pts), V3 Creative Problem-Solving, V4 Cross-Industry Fluency, V5 Leadership Resonance, V6 AI-Native Collaboration (CC boost: CCMI≥180 → +10pts), V7 Context Engineering Mastery (CC boost: CCMI≥200 → +15pts), V8 Complex Communication, V9 Stakeholder Navigation, V10 Systems Thinking, V11 Domain Authority, V12 Innovation Transfer (CC boost: CCMI≥220 → +10pts). Top 3 pivot opportunities. Mobility score. | Claude Code + Claude Sonnet 4 | Seat #2 | ⬜ |
| 🔴 P0 | ARK-006 | Phase 5 — CCMI Audit Engine (P087-P106) | Build Phase 5 CCMI auditor: 20-prompt 7-Pillar Context Craft mastery audit. Pillar weights: P1 System Identity (18%), P2 Role Engineering (14%), P3 Instruction Precision (18%), P4 Example Architecture (12%), P5 Constraint Engineering (10%), P6 Format Optimisation (10%), P7 Data Context Intelligence (18%). Evidence: portfolio analysis, writing sample analysis, current CCGE KCSE scores (from ccmi_pillar_scores if available). Formula: CCMI = [(P1×0.18)+...+(P7×0.18)]×3. CC Multiplier tiers: Unassessed 1.0×, Foundation 1.05×, Developing 1.10×, Proficient 1.15×, Specialist 1.20×, Architect 1.35×, Master/Platinum 1.50×. | Claude Code + Claude Sonnet 4 | Seat #2 | ⬜ |
| 🔴 P0 | ARK-007 | Phase 6 — LHCS + Roadmap Engine (P107-P120) | Build Phase 6 final report generator: (1) LHCS Layer 03 trigger → compile CPR + MPS + LCIS → lhcs-svc, (2) A/O/C Typology classification (Architect: P1/P3/P7 dominant; Orchestrator: P2/P5 dominant; Conductor: P4/P6 dominant), (3) CC certification pathway recommendation (which CCGE tier to pursue, which pillars to target first), (4) 30/90-day sprint and 12/24-month roadmap generation (Claude Sonnet 4), (5) SPHINX creator readiness flag if CCMI≥180, (6) Final ARK Score 0-600 + narrative (250 words), (7) JST Professional ID string assembly. Write final scores to onecraft_users. Emit ark.score.updated event. | Claude Code + Claude Sonnet 4 | Seat #2 | ⬜ |
| 🔴 P0 | ARK-008 | ARK Score API Routes | Build ark-svc REST controllers: GET /api/v1/ark/score/:userId (current score + breakdown + LHCS status), GET /api/v1/ark/score/:userId/history (TimescaleDB time-series, 30-day default), GET /api/v1/ark/id/:userId (JST Professional ID string — public endpoint for GUIN+ embed), GET /api/v1/ark/report/:sessionId (full 3-page assessment report data), GET /api/v1/ark/recommend/scenarios (calls learn-svc: top 5 CCGE scenarios targeting weakest CCMI pillars), POST /api/v1/ark/lhcs/compile (force LHCS recompile — Studio+ tier). JWT guards + Zod validation. | Claude Code + NestJS | Seat #2 | ⬜ |
| 🔴 P0 | ARK-009 | ARK Score Recalculation Service | Build ark-svc BullMQ consumer for score.recalc queue: triggered by events from game-svc (game.completed), cert-svc (cert.issued), sphinx-svc (spc.published, spc.sold). Recalc logic: (1) Fetch latest ccmi_pillar_scores for user, (2) Fetch latest spc_ark_signals for JST delta accumulation, (3) Recompute CCMI and JST sub-scores, (4) Apply CC multiplier, (5) Update onecraft_users.ark_score, (6) Insert new ark_score_history record with trigger_event + delta, (7) Push WebSocket event ark.score.updated to user's WS connection, (8) Invalidate dashboard:{userId} Redis cache. SLA: <5 seconds from event emission. | Claude Code + BullMQ | Seat #2 | ⬜ |
| 🟠 P1 | ARK-010 | Corporate Mode 6 — Enterprise Assessment | Build Mode 6 enterprise assessment endpoint: POST /api/v1/ark/assess/corporate (JWT: corporate-admin role). Accepts: {teamData: [{employeeId, roleTitle, department, yearsExperience, resumeText?}]} up to 100 employees. BullMQ batch processor: parallel Phase 1+2+3 for each employee (rate-limited: 5 concurrent Claude API calls). Aggregation layer: Team JST Matrix (dept × JST sub-scores), VMST Vulnerability Heatmap (role × VMST level), CCMI Distribution (P1-P7 avg per dept), A/O/C Typology distribution, Succession Readiness Score, Training ROI Calculator (CCGE upgrade cost vs. VMST risk reduction value). Returns corporate report in max 10 minutes. | Claude Code + BullMQ + Claude Sonnet 4 | Seat #2 | ⬜ |
| 🟠 P1 | ARK-011 | Academic Mode — Cohort Assessment | Build Academic mode: POST /api/v1/ark/assess/academic (JWT: academic-admin role). Accepts: {cohortData: [{studentId, major, graduationYear, resumeText?, workExperience?}]} up to 200 students. Outputs: Cohort JST distribution chart data, Labour Market Alignment Score (O*NET demand matching), AI Displacement Risk per major, 5-year forecast by graduation year, IRB-compatible anonymised export (CSV + PDF), Camelot ranking of top 10 at-risk majors, recommended CCGE certification tracks by major. | Claude Code + BullMQ + Claude Sonnet 4 | Seat #9 | ⬜ |
| 🟠 P1 | ARK-012 | Mode Selector & Rapid Assessment | Build 5 additional assessment modes: (M2) CC Audit Only (20 prompts, Phase 5 only, ~8 min), (M3) Rapid Vulnerability (P045-P066 only, ~6 min), (M4) Pivot Intelligence (Phase 4 only, ~7 min), (M5) AI Readiness Typing (Phase 5 + A/O/C, ~10 min), (M6) Enterprise (full batch). POST /api/v1/ark/assess accepts mode field. Mode selector logic: Free tier → M3 only; Pro → M1/M2/M3/M4/M5; Studio+ → all modes; Corporate → M6 required. Estimate minutes returned with session start. | Claude Code + NestJS | Seat #2 | ⬜ |
| 🟠 P1 | ARK-013 | JST Professional ID Generator | Build JST Professional ID string generator: Format ARK-{YEAR}-{JJJ}-{SSS}-{TTT}-{COMP}-CCMI-{CCC}-L{V}-{TIER}. Example: ARK-2026-078-085-071-0842-CCMI-210-L2-HM. Fields: YEAR=assessment year, JJJ=Jobs score (3-digit), SSS=Skills score (3-digit), TTT=Talent score (3-digit), COMP=ARK composite (4-digit), CCC=CCMI score (3-digit), L{V}=VMST level, TIER=score tier abbreviation (LE=Legendary, EX=Exceptional, ST=Strong, CP=Capable, DE=Developing, FN=Foundation). GET /api/v1/ark/id/:userId returns ID string + SVG badge for GUIN+ embed. Auto-updates after each completed assessment. | Claude Code + NestJS | Seat #2 | ⬜ |
| 🟠 P1 | ARK-014 | ARK Visual Report Generator | Build 3-page assessment report data endpoint GET /api/v1/ark/report/:sessionId/pages: Page 1 (Career Intelligence Dashboard): ARK ID string, score breakdown doughnut, VMST shield visualisation, transferability radar, LHCS signal meter. Page 2 (Deep Intelligence): 7-pillar CCMI bar chart, A/O/C typology card, top 3 pivot paths, transferability vector breakdown. Page 3 (Advisory & Roadmap): 90-day sprint plan, 12/24-month milestone timeline, SPHINX creator readiness, recommended CCGE scenario sequence. Returns structured JSON consumed by Next.js dashboard and PDF generator. | Claude Code + NestJS | Seat #3 | ⬜ |
| 🟡 P2 | ARK-015 | ARK Benchmarking Engine | Build benchmark comparison layer: GET /api/v1/ark/benchmark/:userId compares user's ARK Score against: (1) Platform median by industry, (2) Platform median by role, (3) Platform top 10% threshold, (4) A/O/C type cohort average, (5) Percentile rank in each CCMI pillar. Data from ark_score_history TimescaleDB aggregations (materialised view). Update benchmark materialised view nightly. Corporate subscribers see team-vs-platform benchmarks. Academic subscribers see cohort-vs-national-average benchmarks. | Claude Code + TimescaleDB | Seat #8 | ⬜ |

🧬 2.2 LHCS Layer 03 — Live Human Capital Signal (12 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | LHCS-001 | LHCS Service Core | Build lhcs-svc (port 3011): LHCS Layer 03 signal aggregator. Subscribes to BullMQ events: cert.issued (→ update CPR Layer 01), spc.published/spc.sold (→ update MPS Layer 02), ark.score.updated (→ recompute LCIS Layer 03 output). Three-layer model: Layer 01 CPR (CC cert progression: Bronze=20pts, Silver=40pts, Gold=65pts, Platinum=90pts), Layer 02 MPS (Marketplace presence: listed=20, first_sale=40, 10_sales=65, top_performer=90), Layer 03 LCIS (ARK output signal: 0-300 mapped from LHCS composite). | Claude Code + BullMQ | Seat #2 | ⬜ |
| 🔴 P0 | LHCS-002 | LHCS Composite & Status | Build LHCS composite calculation: LHCS_composite = (CPR × 0.35) + (MPS × 0.35) + (LCIS_normalised × 0.30). Status thresholds: BASELINE (composite <40 — foundation building), DEVELOPING (40-69 — signal strengthening), ACTIVE (70+ — resume replacement ready). resume_replacement_readiness = (LHCS_composite / 100) × CC_multiplier. activation_gap = max(0, 70 - LHCS_composite). Update lhcs_signals table on every trigger. Emit lhcs.signal.updated event for downstream guin-svc and billing-svc. | Claude Code + NestJS | Seat #2 | ⬜ |
| 🔴 P0 | LHCS-003 | LHCS API Routes | Build lhcs-svc REST controllers: GET /api/v1/lhcs/:userId (current signal status, composite, activation gap, CPR/MPS/LCIS breakdown), GET /api/v1/lhcs/:userId/history (TimescaleDB signal trend), POST /api/v1/lhcs/compile (force full recompile from all three sources — Studio+ tier), GET /api/v1/lhcs/hiring-brief/:userId (Corporate tier: LHCS hiring brief report data for replacing resume screening). Public partial endpoint for GUIN+ profile display (status + composite only, no sub-scores). | Claude Code + NestJS | Seat #2 | ⬜ |
| 🟠 P1 | LHCS-004 | Corporate LHCS Hiring Brief | Build Corporate Mode LHCS endpoint: GET /api/v1/lhcs/hiring-brief/:userId returns structured hiring brief: ARK Professional ID, LHCS status + composite, CC cert tier + NFT verification URL, SPHINX creator profile (SPCs count, avg JCSE, total sales), VMST level + protection factor, top 3 transfer vectors, A/O/C typology, GUIN+ evidence summary. Output designed to replace traditional resume as first screening signal. Generates PDF via reportGenerator service. | Claude Code + NestJS | Seat #2 | ⬜ |
| 🟠 P1 | LHCS-005 | LHCS Job Board Integration | Build LHCS → GUIN+ Job Board integration: Corporate subscribers post jobs with minimum_lhcs_status ENUM and minimum_ark_score INT requirements. Job matching engine: GET /api/v1/guin/jobs?match=true filters available jobs by user's LHCS status + ARK Score + cert tier. Job board displays: "Your ARK Score qualifies you for 47 roles" + "3 points from next tier". Activated job board (LHCS ACTIVE users) gets premium visibility: sorted to top of recruiter search results. | Claude Code + NestJS | Seat #5 | ⬜ |

🔢 2.3 ARK Score Integration Feeds (15 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | ARK-016 | CCMI Bridge — CCGE→ARK Feed | Build CCMI Bridge in ONECRAFT Orchestration Layer: BullMQ consumer for game.session.completed events from game-svc. Event payload: {userId, sessionId, pillarScoreDeltas: {p1_delta, p2_delta, ..., p7_delta}, kcseTotal}. Bridge processor: (1) Fetch current ccmi_pillar_scores for user, (2) Apply deltas (capped: no pillar can decrease more than -2pts in one session to prevent manipulation), (3) Recompute CCMI composite, (4) Update CC multiplier tier, (5) Upsert ccmi_pillar_scores, (6) Enqueue score.recalc job for ark-svc. Max processing time: 2 seconds. | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🔴 P0 | ARK-017 | SPC→ARK Signal Feed | Build SPC Pipeline Connector: BullMQ consumer for spc.published and spc.sold events from sphinx-svc. spc.published handler: insert spc_ark_signals record (event_type=published, jst_talent_delta=+2.0 Learning Agility). spc.sold handler: insert spc_ark_signals record (jst_talent_delta=+1.5 Career Progression, +1.5 Achievement Density if first sale). ULTRA SI synthesis: jst_skills_delta=+8.0 CC Proficiency. Enqueue score.recalc. Anti-gaming cap: max +20 JST Talent from SPC events per 30-day period. | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🔴 P0 | ARK-018 | Cert→ARK Upgrade Feed | Build cert.issued→ARK feed: BullMQ consumer for certification.issued events. Handler: (1) Update onecraft_users.cert_tier, (2) Apply CC multiplier update to CCMI, (3) Log ark_score_history with trigger_event='cert_issued', (4) Enqueue score.recalc, (5) Emit ark.cert.upgraded event for GUIN+ badge update and SPHINX unlock check, (6) Trigger achievement check (e.g., CCGE Gold cert → award SPHINX_CREATOR_UNLOCKED achievement), (7) Update Knight Rank if threshold met (Gold cert → Knight rank). | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🟠 P1 | ARK-019 | Flywheel Position Checker | Build flywheel CTA engine: POST /api/v1/onecraft/flywheel/check evaluates user's current position and returns personalised next action. Decision tree: ARK not assessed → "Complete your ARK assessment" (link /assess). ARK score <300 → "Your CCMI is holding you back — play your targeted scenario" (link to recommended CCGE scenario). Score 300-420, no Gold cert → "Gold certification would boost your ARK Score by ~15pts" (link /game/certification/gold). Score 420+, no SPC published → "You're ready to create your first SPC" (link /sphinx/create). First SPC published → "One sale away from LHCS activation" (link /sphinx/listing). | Claude Code + NestJS | Seat #1 | ⬜ |
| 🟠 P1 | ARK-020 | VMST Alert & Escalation | Build VMST critical escalation: BullMQ consumer for ark.score.updated events where vmst_level ≤ 1 (CRITICAL/VULNERABLE). Handler: (1) Check if user already has active VMST alert (Redis vmst_alert:{userId} TTL 7 days), (2) If no active alert: enqueue notify.send with type=VMST_CRITICAL (push + priority email), (3) Enqueue learn-svc event ccmi.gap.identified with top 2 weakest pillars for targeted CCGE scenario recommendation, (4) Set vmst_alert:{userId} Redis key. Dashboard shows VMST Shield widget in warning state with specific upskilling CTA. | Claude Code + BullMQ | Seat #2 | ⬜ |

🟡 PHASE 3: CCGE GAME ENGINE (48 Prompts)

Duration: Weeks 10–14 | Sprints: 6–8 | Lead Knight: SOCRATES (Seat #7)
Objective: Build the full CCGE XState FSM game loop, Claude Haiku 4.5 KCSE scoring engine, 57-card system, 190-scenario library (Bronze tier), synergy/anti-pattern detection, token budget mechanic, and learn-svc recommendation engine.

🎮 3.1 Game Engine Core — XState FSM (18 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | GAME-001 | XState FSM Game Loop | Build XState v5 FSM in packages/game-engine/: states: LOBBY (entry: load scenario + deal hand) → DEAL (deal 3-7 cards from scenario card pool) → TURN (player plays card: validate → score → transition) → SCORE (after all plays: compute session KCSE, detect synergies, check win condition) → WIN (win_condition_met=true → xp award → cert progress update) → RETRY (win_condition_met=false → option to replay or quit) → COMPLETED (session finalised, emit events). Server-side FSM state stored in Redis fsm:{sessionId}. Client receives FSM state snapshot via WebSocket after each action. | Claude Code + XState v5 | Seat #7 | ⬜ |
| 🔴 P0 | GAME-002 | Session Controller | Build game-svc (port 3002) NestJS controller: POST /api/v1/game/session (start: validate cert tier subscription, select scenario by pillar/difficulty, deal initial hand, return {sessionId, scenario, hand, tokenBudget, kcseTarget, fsmState}), POST /api/v1/game/session/:id/play (play card: validate card ownership, run KCSE score, FSM transition, return {kcseScore, fsmTransition, newHand?, synergyBonus?, conflictPenalty?, tokenBudgetUsed, newState}), POST /api/v1/game/session/:id/complete (finalise: XP award, pillar delta calc, cert progress, CCMI update trigger, GUIN+ post option). | Claude Code + NestJS | Seat #7 | ⬜ |
| 🔴 P0 | GAME-003 | KCSE Scoring Engine | Build KCSE scoring engine: calls Claude Haiku 4.5 with structured prompt: {system: "You are an expert prompt engineering evaluator. Score the following card play...", user: "Card: {card.text}\nContext: {scenario.description}\nPillar: {card.pillar}\nScore K(knowledge 0-25), C(clarity 0-25), S(specificity 0-25), E(efficiency 0-25). Return JSON only: {k, c, s, e, total, rationale_25_words_max}"}. Response cached: kcse:{scenarioId}:{cardHash} in Redis TTL 1hr. Target: <200ms P95. Fallback: cached base score on API timeout. BullMQ score.async queue for non-time-sensitive rescoring. | Claude Code + Claude Haiku 4.5 | Seat #7 | ⬜ |
| 🔴 P0 | GAME-004 | Synergy Detection Engine | Build synergy detection in packages/game-engine/synergy.ts: 5 synergy patterns: Alpha Prime (System card + Role card in same session: ×1.5), Expert Clarity (Role + Instruction, both KCSE>85: ×1.35), Precision Engine (Instruction + Constraint, semantic alignment>0.8: ×1.40), Full Context (all 7 pillar types played in session: ×1.80), Solo Legend (4 consecutive Legendary rarity cards: ×1.60). Detection uses card metadata + session hand history. Synergy bonus applied to session total KCSE composite. Multiple synergies stack multiplicatively (not additively). | Claude Code + NestJS | Seat #7 | ⬜ |
| 🔴 P0 | GAME-005 | Anti-Pattern Detection | Build anti-pattern conflict detection in packages/game-engine/conflicts.ts: 3 conflict classes: (1) Personality Clash (two Role cards with opposing DISC profiles in same hand: -8pts penalty), (2) Impossible Constraint (Constraint card that logically negates the Format card instruction, detected via Claude Haiku semantic check: -10pts), (3) Goal Contradiction (System card goal + Data card context are logically incompatible: -12pts). Detection runs in <50ms (rule-based for classes 1+3; Claude Haiku for class 2 only). Conflict penalty applied to session KCSE total. Log in card_plays.conflict_detected. | Claude Code + NestJS | Seat #7 | ⬜ |
| 🔴 P0 | GAME-006 | Token Budget Mechanic | Build token budget system: Each scenario specifies token_budget_min (30) and token_budget_max (70). Each card has tokens_used INT. Running total tracked in FSM state. Reward logic: 85-95% utilisation → EFFICIENT_PLAY bonus (+3 KCSE pts). Over-budget (>100%): OVER_BUDGET penalty (-5 pts, session cannot win). Under-budget (<70%): SPARSE_PLAY penalty (-3 pts). Token tracker displayed real-time via WebSocket. Corporate scenario packs have larger budgets (50-120) to simulate enterprise-scale prompt engineering. | Claude Code + NestJS | Seat #7 | ⬜ |
| 🔴 P0 | GAME-007 | XP & Progression System | Build XP and Knight rank progression: Base XP per session = (kcse_total × cert_tier_multiplier × synergy_multiplier). Bronze sessions: ×1.0, Silver: ×1.3, Gold: ×1.6, Platinum: ×2.0. Win bonus: +50 XP. Perfect KCSE (all 4 dimensions >22): +100 XP. Knight rank thresholds: Squire (0), Knight (500 XP), Paladin (2000 XP), Champion (5000 XP), Legend (10000 XP). XP stored on onecraft_users. Rank upgrade emits achievement.earned event. Knight rank displayed on GUIN+ profile + SPHINX creator card. | Claude Code + NestJS | Seat #7 | ⬜ |
| 🔴 P0 | GAME-008 | Achievement Engine | Build 60-achievement detection engine: runs post-session on game.session.completed event. Checks: pillar milestones (first 5/10/25 sessions per pillar = badge), synergy milestones (first Full Context synergy = FULL_CONTEXT_MASTER badge), perfect session (all KCSE >90 = PRECISION_MASTER), consecutive wins (5-streak = MOMENTUM, 10-streak = UNSTOPPABLE), cross-pillar mastery (avg KCSE >85 across all 7 pillars = CONTEXT_GRANDMASTER), ARK achievements (VMST_SHIELD when CCMI hits 200, ARK_SOVEREIGN when ARK total hits 500). Emit achievement.earned event → notify-svc + guin-svc + ark-svc. | Claude Code + BullMQ | Seat #7 | ⬜ |
| 🟠 P1 | GAME-009 | Leaderboard & Tournament System | Build real-time leaderboard: Redis sorted sets leaderboard:{tier}:{period} (weekly/monthly/seasonal/all-time). Updated on session completion via ZADD. GET /api/v1/leaderboard/:tier/:period served from Redis (TTL 5min), falls back to PostgreSQL. WebSocket /ws/leaderboard/:tier pushes rank changes in real-time. Tournament mode: POST /api/v1/tournament/register (competitive event entry, same scenario for all entrants, time-limited 30 minutes). GET /api/v1/tournament/:id/results (ranked by KCSE total). Winner earns TOURNAMENT_VICTOR achievement + Platinum entry (if Gold certified). | Claude Code + Redis + Socket.io | Seat #9 | ⬜ |
| 🟠 P1 | GAME-010 | Card Enhancement System | Build card enhancement mechanic: Base cards (enhancement_level=0). POST /api/v1/cards/:id/enhance (consume 3 same-pillar cards → enhancement_level+1, max 3). Enhancement bonuses: Level 1 +3 base KCSE, Level 2 +7 base KCSE, Level 3 +12 base KCSE + visual glow effect. Legendary rarity cards (rarity=legendary): only available via SPHINX marketplace purchase (JCSE 45+ SPCs). Enhancement history tracked in card_plays. Corporate accounts get bulk card enhancement for team training decks. | Claude Code + NestJS | Seat #7 | ⬜ |

📚 3.2 Scenario Library & Learn Service (18 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | LEARN-001 | Learn Service Core | Build learn-svc (port 3006) scenario engine: GET /api/v1/scenarios (paginated list filtered by cert_tier, pillar_focus, difficulty_score), GET /api/v1/scenarios/:id (full scenario config: description, card requirements, token_budget_min/max, win_threshold, pillar_focus weights, HIVE certification status), GET /api/v1/scenarios/recommend/:userId (Pinecone KCSE-weakness similarity match: embed user's pillar weakness profile → query Pinecone scenario collection → return top 5 matching scenarios). GET /api/v1/cards (card library by type/rarity/pillar, paginated). | Claude Code + NestJS + Pinecone | Seat #7 | ⬜ |
| 🔴 P0 | LEARN-002 | Bronze Scenario Pack (25 scenarios) | Seed 25 Bronze scenarios (JCSE 30-35 range): 5 per pillar type. Each scenario includes: title, context narrative (200 words), required_card_types[], pillar_focus JSONB (primary_weight=0.6, secondary_weight=0.3, tertiary_weight=0.1), token_budget_min=30, token_budget_max=50, win_threshold=280 (out of 400 total KCSE). Example Bronze scenarios: "Draft a System Identity for a customer service chatbot", "Design a Role for a financial analysis assistant", "Write an Instruction set for a code review agent". SOCRATES methodology: each scenario teaches a specific CC pillar principle. | Claude Code + Prisma Seed | Seat #7 | ⬜ |
| 🟠 P1 | LEARN-003 | Silver Scenario Pack (40 scenarios) | Seed 40 Silver scenarios (JCSE 36-42): introduce multi-pillar combinations (2-3 pillar focus). Token budgets 35-55. Win threshold 320/400. Scenarios introduce synergy traps (scenarios where Alpha Prime synergy is available but Personality Clash conflict also present — player must navigate). SOCRATES Socratic questioning elements: scenario descriptions contain deliberate ambiguities requiring players to make explicit choices. Include 8 real-world enterprise contexts (HR chatbot, legal document reviewer, financial analyst, customer success, code generator, marketing copywriter, supply chain optimiser, technical support). | Claude Code + Prisma Seed | Seat #7 | ⬜ |
| 🟠 P1 | LEARN-004 | Gold Scenario Pack (55 scenarios) | Seed 55 Gold scenarios (JCSE 43-47): full 7-pillar engagement required. Token budgets 40-65. Win threshold 350/400. Gold scenarios unlock SPHINX SPC contextual browsing (recommended SPCs shown during scenario briefing). Include: complex enterprise AI deployments, cross-department AI orchestration, AI system governance, multi-agent coordination. Each scenario has HIVE_certified=TRUE and explicitly maps to at least 2 CCMI pillars. 10 scenarios include ULTRA SI synthesis challenges (combine 2+ card types for breakthrough approach). | Claude Code + Prisma Seed | Seat #7 | ⬜ |
| 🟠 P1 | LEARN-005 | Platinum Scenario Pack (70 scenarios) | Seed 70 Platinum scenarios (JCSE 48-50): master-level. Token budgets 50-70. Win threshold 375/400. All 7 pillars required. Platinum-exclusive synergy: PARADIGM_SHIFT (highest-KCSE card from each pillar in one session: ×2.0 — rarest achievement). Include: AI governance frameworks, policy simulation, cross-institutional AI deployment, AI safety engineering, national-scale AI system design. SOCRATES methodology: each scenario contains a philosophical dimension about human-AI collaboration ethics (links to GRO Royal DNA). | Claude Code + Prisma Seed | Seat #7 | ⬜ |
| 🟠 P1 | LEARN-006 | CCMI Weakness Recommendation Engine | Build Pinecone-powered recommendation engine: embed each scenario as vector (pillar weights, difficulty, card type requirements). On ccmi.gap.identified event: embed user's pillar weakness profile [p1_score, p2_score, ..., p7_score] normalised → query Pinecone top-5 scenarios → return sorted by (weakness_match_score × difficulty_appropriateness). Stored in learn-svc cache recommendations:{userId} TTL 30min. Fed to ARK /recommend/scenarios endpoint and ONECRAFT dashboard "Play Next" widget. | Claude Code + Pinecone | Seat #7 | ⬜ |
| 🟠 P1 | LEARN-007 | SOCRATES AI Tutor | Build AI tutoring session via POST /api/v1/learn/tutor: Activates SOCRATES persona (Claude Sonnet 4 with SOCRATES SPC system prompt). Session context: user's weakest CCMI pillar + recent card play history. SOCRATES uses Socratic dialogue: asks clarifying questions about the user's prompt engineering reasoning, challenges assumptions, guides toward correct 7-pillar thinking without giving direct answers. Session history stored in MongoDB. Pro+ tier: 5 tutor sessions/month. Studio+: unlimited. Returns {sessionId, question, pillarFocus, knowledgeNode}. | Claude Code + Claude Sonnet 4 | Seat #7 | ⬜ |
| 🟡 P2 | LEARN-008 | Corporate Custom Scenario Creator | Build POST /api/v1/admin/scenarios/custom (Corporate/Academic admins only): CRAFT BOX AI-assisted scenario generator. Input: {industryContext, pillarFocus[], difficultyLevel, companyName?, specificUseCase}. Claude Sonnet 4 generates scenario with: narrative, card_type requirements, token budget, win threshold. Admin reviews + edits in Monaco Editor. Scenario saved to institution's private scenario library. Private scenarios not available to other institutions. HIVE certification optional for private scenarios. | Claude Code + Claude Sonnet 4 | Seat #7 | ⬜ |

🟡 PHASE 4: CERTIFICATION, NFT & GUIN+ CORE (32 Prompts)

Duration: Weeks 15–17 | Sprint: 9 | Lead Knight: ADA ULTRA SI (Seat #1)
Objective: Build the 4-tier certification evaluation engine, Polygon ERC-721 minting pipeline, PDF certificate generation, GUIN+ foundation profile system, and SPHINX unlock gate integration.

🏆 4.1 Certification Engine (16 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | CERT-001 | Certification Evaluation Engine | Build cert-svc (port 3003) evaluation processor: POST /api/v1/cert/evaluate. Trigger condition: user completes qualifying number of sessions for tier (Bronze: 5 sessions; Silver: 10; Gold: 15; Platinum: 20). Evaluation: (1) Compute JCSE qualifying score = (avg KCSE across last N sessions) mapped to JCSE scale (×0.5), (2) HIVE 14-D audit of top-3 sessions (Claude Sonnet 4 HIVE evaluator), (3) Gate check: Bronze ≥30, Silver ≥36, Gold ≥43, Platinum ≥48, (4) Pillar balance check (no pillar below 25/100), (5) Pass: emit cert.ready_to_mint event. Fail: return {eligible: false, jcseScore, gap, recommendedScenarios[]}. | Claude Code + Claude Sonnet 4 | Seat #4 | ⬜ |
| 🔴 P0 | CERT-002 | HIVE 14-Dimension Auditor | Build HIVE Matrix audit for certifications: evaluates user's 3 best sessions across all 14 HIVE dimensions. Claude Sonnet 4 system prompt: HIVE MATRIX LABS evaluator. Evaluates: D1 Accuracy, D2 Analytical Depth, D3 Visual/Structural Quality, D4 Ethical Compliance, D5 Actionability, D6 Personalisation, D7 Language Clarity, D8 Strategic Relevance, D9 Data Security awareness, D10 Consistency, D11 Differentiation, D12 Context Accuracy, D13 Upskilling Precision, D14 Longitudinal Validity. Each dimension 0-100. Certification requires: Bronze avg 70+, Silver avg 78+, Gold avg 85+, Platinum avg 92+. Store hive_scores JSONB on certifications table. | Claude Code + Claude Sonnet 4 | Seat #4 | ⬜ |
| 🔴 P0 | CERT-003 | ERC-721 NFT Minting Pipeline | Build BullMQ consumer for cert.ready_to_mint queue: (1) Assemble IPFS metadata JSON: {name: "ARK ONECRAFT CC [Tier] Certificate", description, image: tier_badge_svg_url, attributes: [{trait_type: "Tier", value}, {trait_type: "JCSE Score", value}, {trait_type: "P1", value: p1_score}...{trait_type: "P7", value: p7_score}, {trait_type: "Issued At", value}, {trait_type: "Platform", value: "ARK ONECRAFT"}, {trait_type: "Institution", value: "Junglenomics FORGE Institute"}]}, (2) Upload to IPFS via web3.storage, (3) Call AWS KMS-signed mint(userAddress, tokenId, ipfsUri), (4) Wait for Polygon confirmation (3 blocks), (5) Update certifications record with nft_token_id, polygon_tx_hash, ipfs_uri. Retry on failure (3 attempts, exponential backoff). | Claude Code + ethers.js + Hardhat | Seat #4 | ⬜ |
| 🔴 P0 | CERT-004 | PDF Certificate Generator | Build PDF certificate generator: uses Puppeteer (headless Chrome) to render HTML certificate template to PDF. Template data: user display_name, guin_username, cert tier, JCSE qualifying score, HIVE score summary, issue date, expiry (3 years), JST Professional ID, FORGE Institute signature, Polygon verification URL, QR code linking to /verify/{nft_token_id}. Store PDF in S3 ark-onecraft-certs/{userId}/{certId}.pdf. GET /api/v1/cert/pdf/:certId returns S3 presigned URL (15-min TTL). Branded per tier: Bronze/Silver/Gold/Platinum colour schemes. | Claude Code + Puppeteer | Seat #4 | ⬜ |
| 🔴 P0 | CERT-005 | NFT Verification Endpoint | Build public NFT verification: GET /api/v1/cert/verify/:nftTokenId (no auth required): (1) Query Polygon L2 for token ownership and metadata URI, (2) Fetch IPFS metadata, (3) Return {valid: true¦false, owner_address, tier, jcse_score, issued_at, platform_sig_valid: bool}. This endpoint is the employer verification URL printed on PDF certificates. Response cached 1 hour. Also build GET /api/v1/cert/:userId/wall (public cert wall showing all valid certs in display order). | Claude Code + ethers.js | Seat #4 | ⬜ |
| 🔴 P0 | CERT-006 | Certification Attempts Tracker | Build cert attempt tracking: every POST /api/v1/cert/evaluate call creates a cert_attempts record (tier, jcse_score, attempt_date, passed, hive_avg_score, gap_to_pass). GET /api/v1/cert/attempts/:userId returns attempt history per tier. After 3 failed attempts: auto-generate targeted recovery plan (weakest HIVE dimensions → specific CCGE scenarios + SOCRATES tutor sessions). Cooldown: 48 hours between Bronze attempts; 72 hours between Silver/Gold; 7 days between Platinum attempts. | Claude Code + NestJS | Seat #4 | ⬜ |
| 🟠 P1 | CERT-007 | SPHINX Unlock Gate | Build certification gate for SPHINX: POST /api/v1/sphinx/spc/create calls internal cert-svc endpoint GET /api/v1/cert/gate/check/:userId?required_tier=gold. Gate checks: valid Gold cert NFT (not revoked), cert not expired (3-year validity), JCSE qualifying score recorded. Gate result cached 24 hours. On pass: unlock SPHINX FORGE pipeline. On fail: return {gate: 'locked', required: 'gold', current: user_tier, gap_sessions: N, recommended_scenarios: []}. Platinum gate for ULTRA SI synthesis additionally requires Studio+ subscription. | Claude Code + NestJS | Seat #4 | ⬜ |
| 🟠 P1 | CERT-008 | Knight Rank Gate Events | Build Knight rank upgrade system from cert milestones: Bronze cert → auto-upgrade to Knight rank if still Squire. Gold cert → auto-upgrade to Paladin if Knight. Platinum cert → eligible for Champion (requires 5000 XP + Platinum cert). Legend rank: 10000 XP + Platinum cert + 1 published ULTRA SI SPC. Rank upgrade: emit achievement.earned event, update onecraft_users.knight_rank, trigger GUIN+ Knight badge update, unlock Camelot Chapter guild access for Platinum/Champion/Legend ranks. | Claude Code + BullMQ | Seat #4 | ⬜ |

🤝 4.2 GUIN+ Foundation (16 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | GUIN-001 | GUIN+ Profile Service | Build guin-svc (port 3005) profile controller: GET /api/v1/guin/profile/:username (public profile: GUIN+ profile data + ARK ID + cert wall + KCSE pillar radar + SPHINX creator stats + achievement badges). PATCH /api/v1/guin/profile (update bio, headline, location, industry, DISC profile self-assessment, links). GET /api/v1/guin/profile/:username/ark (ARK score snapshot — public view: score tier + ID string only, no sub-scores). Profile views tracked (anon view = count only; authenticated view = who viewed, stored 30 days). | Claude Code + NestJS | Seat #5 | ⬜ |
| 🔴 P0 | GUIN-002 | KCSE 7-Pillar Radar Data | Build GET /api/v1/guin/profile/:username/radar: query kcse_events TimescaleDB materialised view user_pillar_averages for last 30 days. Returns: {p1_avg, p2_avg, ..., p7_avg, overall_avg, sessions_count_30d, strongest_pillar, weakest_pillar, trend_direction: 'improving'¦'stable'¦'declining'}. Data powers interactive radar chart on GUIN+ profile. Public (redacted to tier-band, not exact score for non-contacts). Full scores visible to: self + followers. | Claude Code + TimescaleDB | Seat #5 | ⬜ |
| 🔴 P0 | GUIN-003 | Follow & Connection System | Build GUIN+ social graph (Neo4j): POST /api/v1/guin/follow/:userId (create FOLLOWS edge in Neo4j + increment follow counts), DELETE /api/v1/guin/follow/:userId (remove edge), GET /api/v1/guin/followers/:userId (paginated follower list with cert tier badges), GET /api/v1/guin/following/:userId, GET /api/v1/guin/network/:userId (Neo4j depth-2 traversal: connections-of-connections filtered by same cert tier or higher). Network graph data for GUIN+ explore page. Mutual follows = Connected status (enhanced visibility). | Claude Code + Neo4j | Seat #5 | ⬜ |
| 🔴 P0 | GUIN-004 | Evidence-Gated Endorsements | Build endorsement system: POST /api/v1/guin/endorse body: {endorsedUserId, pillar, kcseEvidence}. Validation: endorser must be Silver+ certified; endorser's avg KCSE for the endorsed pillar must be ≥ endorsed user's avg (can't endorse expertise you don't have). Endorsement stored in guin_endorsements. GET /api/v1/guin/profile/:username/endorsements returns: endorsements grouped by pillar, each with endorser's cert tier badge. Max 3 endorsements per pillar per endorser (prevents endorsement farming). Display on profile as "Endorsed by 12 Gold+ certified engineers in Instruction Precision". | Claude Code + NestJS | Seat #5 | ⬜ |
| 🟠 P1 | GUIN-005 | Guild System | Build guild management: POST /api/v1/guin/guild (create guild: name, type, tier_required), POST /api/v1/guin/guild/:id/join (check tier gate for Camelot Chapter — Platinum required), GET /api/v1/guin/guild/:id/members (paginated, sorted by ARK Score), GET /api/v1/guin/guild/:id/leaderboard (guild KCSE leaderboard — week/month). Guild admin: approve members, set challenges, pin announcements. Corporate guilds: auto-created for Corporate subscribers (1 guild per institution, members = all institution employees). Camelot Chapter: globally shared Platinum guild, special badge, Legend-rank promotions announced here. | Claude Code + NestJS | Seat #5 | ⬜ |
| 🟠 P1 | GUIN-006 | AI Mentor Matching | Build Pinecone mentor matching: embed each user's mentor profile vector: [disc_type_encoded, weakest_pillar, cert_tier, industry_encoded, timezone_offset, mentor_availability_hours]. GET /api/v1/guin/match/mentor?userId={id} queries Pinecone for top 5 mentor candidates (cert tier must be ≥ learner's tier + 1; mutual consent required). Mentor agreement: POST /api/v1/guin/mentor/accept/:requestId. Active mentorships tracked (max 3 mentees per mentor). ARK tipify A/O/C type compatibility factored in (Architect mentors Architects best; Conductors best for Orchestrators). | Claude Code + Pinecone | Seat #5 | ⬜ |

🟢 PHASE 5: SPHINX MARKETPLACE (42 Prompts)

Duration: Weeks 18–22 | Sprints: 10–12 | Lead Knight: SPHINX ENGINE ULTRA SI (Seat #0)
Objective: Build the complete SPHINX SPC marketplace, FORGE 7-step creation pipeline, JCSE scoring, ZPOS+5 optimisation engine, creator economy (70/30 Stripe Connect), royalty smart contracts, Elasticsearch + Pinecone search, and ULTRA SI synthesis.

🏛️ 5.1 SPHINX Core Marketplace (18 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | SPX-001 | Sphinx Service Core | Build sphinx-svc (port 3004) marketplace: GET /api/v1/sphinx/marketplace (paginated SPC listings: query params: tier_gate, pillar, jcse_min, jcse_max, price_min, price_max, q, sort_by: jcse¦price¦newest¦popular). Elasticsearch full-text search on name + description + tags. Pinecone semantic search on SPC content vector. Hybrid ranking: (0.6 × ES score + 0.4 × Pinecone score) × (HIVE_cert_bonus × JCSE_normalised). GET /api/v1/sphinx/listing/:id (full listing detail: cover, screenshots, description, JCSE breakdown, HIVE scores, creator profile preview, reviews, related SPCs). | Claude Code + Elasticsearch + Pinecone | Seat #0 | ⬜ |
| 🔴 P0 | SPX-002 | FORGE Step 1-3: PRE CRAFT + Validation + CRAFT | Build FORGE pipeline Phase 1-3: POST /api/v1/sphinx/spc/create (Gold cert gate check → create spcs record with forge_step=1). Step 1 PRE CRAFT: {concept, pillarFocus, targetJcse} → Claude Sonnet 4 generates: SPC concept brief, market positioning statement, 7-pillar architecture mapping. Step 2 CC Validation: SOCRATES SPC validates 7-pillar worksheet completion (checks all 7 pillars have at least one card representation). ARK Score ≥ 360 gate. Step 3 CRAFT: Monaco Editor in Next.js opens with SPC structure template, ZPOS-svc real-time token counter overlay. | Claude Code + Claude Sonnet 4 | Seat #0 | ⬜ |
| 🔴 P0 | SPX-003 | FORGE Step 4-5: KCSE + HIVE Audit | Build FORGE pipeline Steps 4-5: Step 4 KCSE Scoring: POST /api/v1/sphinx/spc/:id/score → Claude Haiku 4.5 evaluates full SPC content across KCSE dimensions (adapted for SPC, not card play: K=Knowledge depth, C=Clarity of instructions, S=Specificity of use cases, E=Efficiency of token usage). JCSE = KCSE composite × 0.5. Step 5 HIVE 14-D Audit: Claude Sonnet 4 HIVE evaluator runs all 14 dimensions on SPC content. Minimum for listing: overall HIVE avg ≥ 70. For Gold-tier use gate: HIVE avg ≥ 85. Scores stored in spcs.hive_scores. | Claude Code + Claude Haiku 4.5 + Claude Sonnet 4 | Seat #0 | ⬜ |
| 🔴 P0 | SPX-004 | FORGE Step 6-7: POST CRAFT + Publish + NFT | Build FORGE Steps 6-7: Step 6 POST CRAFT: listing creation form (cover image upload → S3, screenshots, demo video, long_description, pricing_model, price, tags, pillar_focus_tags). Step 7 PUBLISH: (1) Index in Elasticsearch, (2) Embed to Pinecone (content vector), (3) ERC-721 NFT mint (ArkOnecraftSpc.sol — same contract as cert, separate token series), (4) Configure ERC-2981 royalty (5% on secondary sales, creator's wallet), (5) 70/30 Stripe Connect configuration, (6) Emit spc.published event to ARK pipeline, (7) Update creator profile stats. spcs.published_at set. | Claude Code + Hardhat + Stripe | Seat #0 | ⬜ |
| 🔴 P0 | SPX-005 | Purchase Flow & Creator Payouts | Build SPC purchase: POST /api/v1/sphinx/purchase/:listingId: (1) Stripe Payment Intent (amount=listing.price), (2) On payment_intent.succeeded: (3) Insert spc_purchases record, (4) Stripe Connect transfer (70% to creator's payout_account_id), (5) ERC-721 buyer NFT certificate of ownership, (6) Emit spc.sold event → ARK pipeline + creator profile stats update, (7) BullMQ notify.send for creator: "🎉 New sale: [SPC Name] — $XX credited". GET /api/v1/sphinx/purchases/:userId returns purchase library. Purchased SPCs unlock in CCGE card collection for in-game use. | Claude Code + Stripe Connect | Seat #0 | ⬜ |
| 🔴 P0 | SPX-006 | ZPOS+5 Optimisation Engine | Build zpos-svc (port 3009): 5 ZPOS methodologies as NestJS providers: AEOS (Adaptive Efficiency, 35-45% reduction, 96.8% preservation, 180ms), NEXUS (Neural Extraction, 40-50%, 93.7%, 1560ms), PRISM (Precision Reduction, 38-52%, 95.1%, 890ms), QUANTUM (Query Understanding, 50-75%, 92.5%, 3200ms), SYNTHESIS (auto-select optimal, 40-70%, 96.2%, 1800ms). POST /api/v1/sphinx/zpos/test: tokenise with tiktoken, run methodology, return {original, optimised, reduction_pct, semantic_preservation, processing_ms, tokens_saved, cost_savings_per_1M}. Free: 5/day AEOS only. Pro: unlimited AEOS. Studio+: all 5. | Claude Code + NestJS | Seat #0 | ⬜ |
| 🟠 P1 | SPX-007 | ULTRA SI Synthesis Engine | Build ULTRA SI synthesis: POST /api/v1/sphinx/spc/synthesise (JWT: Platinum cert + Studio+ sub required): body {parentSpcIds: [id1, id2, ...], targetDescription, targetJcse, synergy_intent}. (1) Validate Platinum cert gate + Studio+ tier, (2) Claude Sonnet 4 synthesis prompt: analyze parent SPCs, identify capability gaps and complementary strengths, generate unified ULTRA SI SPC that exceeds the sum of its parts. (3) Force JCSE re-score (target ≥45), (4) HIVE 14-D audit (target ≥90), (5) NFT with spc_parents lineage recorded, (6) Revenue split: 60% lead creator / 10% each parent creator (up to 3) / 30% platform — configured via smart contract. | Claude Code + Claude Sonnet 4 + Hardhat | Seat #0 | ⬜ |
| 🟠 P1 | SPX-008 | Creator Dashboard | Build creator dashboard: GET /api/v1/sphinx/creator/dashboard returns: total SPCs (active/draft/archived), total sales + revenue (all-time + MTD), royalty income (secondary sales), creator tier (Bronze/Silver/Gold/Platinum Creator), avg JCSE across portfolio, CCGE in-game usage stats per SPC (most-used card), best-performing SPC (revenue + downloads + rating), monthly revenue trend (TimescaleDB), SPC view→purchase funnel. Creator leaderboard: top 10 creators by revenue (monthly). Creator tier upgrade progress (e.g., "2 more sales to reach Gold Creator"). | Claude Code + NestJS | Seat #0 | ⬜ |
| 🟠 P1 | SPX-009 | SPC Reviews & Ratings | Build review system: POST /api/v1/sphinx/spc/:id/review (body: rating 1-5, text review, use_case): buyer must have purchased SPC and have used it (tracked via SPC usage events). Aggregate: avg_rating, rating_count on marketplace_listings. Review response: creator can reply (one reply per review). Moderation: GRO automated content check on review text (SAFE_LIFE gate). GET /api/v1/sphinx/spc/:id/reviews paginated. GUIN+ feed surfaces highly-rated new SPCs to users with matching CC pillar interests. | Claude Code + NestJS | Seat #0 | ⬜ |
| 🟡 P2 | SPX-010 | In-Game Marketplace Browser | Build contextual in-game marketplace: during Gold+ CCGE scenarios, GET /api/v1/sphinx/ingame/recommend?scenarioId={id}&userId={id}: returns 3 SPCs relevant to the current scenario's pillar focus. SPCs filtered: JCSE ≥ 43, cert_tier_gate ≤ user's cert tier, not already purchased. Shown as overlay panel during DEAL phase (before card play). Purchase from in-game context: same /sphinx/purchase endpoint. After purchase: card immediately added to current session hand (if scenario allows). Tracks spc_plays for in-game usage analytics. | Claude Code + NestJS | Seat #0 | ⬜ |

🟢 PHASE 6: ONECRAFT ORCHESTRATION LAYER (28 Prompts)

Duration: Weeks 23–25 | Sprint: 13 | Lead Knight: ADA ULTRA SI (Seat #1)
Objective: Build the complete ONECRAFT Orchestration Layer — the central nervous system that connects ARK, CCGE, and SPHINX into a live, self-updating flywheel. Event bus, ARK Score Router, CCMI Bridge, SPC Pipeline Connector, LHCS Aggregator, Identity Federation.

🔗 6.1 Event Bus & Cross-Module Flows (18 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | ORCH-001 | BullMQ Event Bus Architecture | Build centralised BullMQ event bus in ONECRAFT Orchestration Layer (services/orchestration-svc/): Define all 10 canonical cross-module events with TypeScript interfaces (from shared-types): GameSessionCompletedEvent, CertificationIssuedEvent, SpcPublishedEvent, SpcSoldEvent, CcmiGapIdentifiedEvent, VmstCriticalEvent, SpcJcseScored43PlusEvent, AchievementEarnedEvent, LhcsSignalUpdatedEvent, KnightRankElevatedEvent. Each event: publisher service + consumer services + SLA (ms). Dead letter queues for each event type. Event replay on consumer failure. | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🔴 P0 | ORCH-002 | game.session.completed Handler | Build game.session.completed event processor: publisher=game-svc, consumers=[ark-svc, lhcs-svc]. Handler steps: (1) Extract {userId, pillarScoreDeltas, kcseTotal, sessionId}, (2) Upsert ccmi_pillar_scores via CCMI Bridge, (3) Enqueue score.recalc job, (4) Trigger LHCS Layer 03 CPR signal check (has cert tier changed?), (5) Check if ccmi.gap.identified event should fire (weakest pillar < 40/100 → emit), (6) Push WebSocket ARK Score ticker update. SLA: ARK Score updated within 5 seconds of game session completion event emission. | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🔴 P0 | ORCH-003 | certification.issued Handler | Build certification.issued event processor: consumers=[ark-svc, sphinx-svc, guin-svc, lhcs-svc, notify-svc]. Handler: (1) ark-svc: update cert_tier + CC multiplier + score.recalc, (2) sphinx-svc: unlock gate check (Gold → FORGE pipeline enable, Platinum → ULTRA SI enable), (3) guin-svc: badge update on GUIN+ profile, (4) lhcs-svc: update CPR Layer 01 signal (cert tier → CPR score), (5) notify-svc: certification achievement notification (push + email with PDF link). All handlers idempotent (check certifications table before processing). | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🔴 P0 | ORCH-004 | spc.published + spc.sold Handlers | Build SPC event processors: spc.published consumers=[ark-svc (JST Talent +2.0), guin-svc (portfolio update), analytics-svc (creator stats update)]. spc.sold consumers=[ark-svc (JST Talent +1.5+1.5), billing-svc (payout confirm), notify-svc (creator sale alert), analytics-svc (revenue record)]. spc.jcse.scored.43plus consumers=[cert-svc (Gold CCGE card unlock), guin-svc (feed amplification for relevant users)]. Anti-gaming: all ARK Talent deltas from SPC events capped at +20pts per 30-day period (Redis counter spc_events:{userId}:{month}). | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🔴 P0 | ORCH-005 | achievement + lhcs + knight Handlers | Build remaining event handlers: achievement.earned consumers=[guin-svc (badge), notify-svc (push), ark-svc (achievement layer update)]. lhcs.signal.updated consumers=[guin-svc (profile update — LHCS status badge), billing-svc (LHCS ACTIVE status → premium job board visibility flag on subscription)]. knight.rank.elevated consumers=[sphinx-svc (listing visibility boost for Creator Knight+ = +10% search ranking), guin-svc (Knight rank badge on profile, Camelot Chapter unlock for Champion+)]. vmst.level.critical consumers=[notify-svc (priority alert), learn-svc (targeted scenario recommendation)]. | Claude Code + BullMQ | Seat #1 | ⬜ |
| 🔴 P0 | ORCH-006 | Unified ONECRAFT Dashboard API | Build GET /api/v1/onecraft/dashboard/:userId: parallel fan-out to 5 services (Promise.all with 3s timeout each): ark-svc (score + VMST + LHCS status), game-svc (last session KCSE + sessions toward next cert), sphinx-svc (creator tier + MTD revenue + latest sale), guin-svc (follower count + latest endorsements), notify-svc (unread count). Aggregate into unified payload. Redis cache dashboard:{userId} TTL 60s. Cache invalidated by BullMQ consumer on any of: ark.score.updated, cert.issued, spc.sold, achievement.earned. WebSocket push dashboard.updated event to connected client. | Claude Code + NestJS | Seat #1 | ⬜ |
| 🔴 P0 | ORCH-007 | ONECRAFT Flywheel CTA Engine | Build flywheel position checker: POST /api/v1/onecraft/flywheel/check. Business logic decision tree (10 branches): [1] No ARK assessment → CTA: Complete ARK Assessment, [2] ARK <300, CCMI <100 → "Your weakest pillar is {P}: play this scenario", [3] ARK 300-360, Bronze not certified → "12 more KCSE sessions for Bronze cert", [4] Bronze certified, Silver not → "You're 15 sessions from Silver", [5] Silver certified, Gold not → "Gold cert = SPHINX creation unlocked", [6] Gold certified, no SPC published → "Create your first SPC — tools are waiting", [7] SPC published but no sales → "Optimise your listing with ZPOS+5", [8] First sale → "You're LHCS-active eligible — 2 more sales", [9] LHCS ACTIVE → "You qualify for {X} roles on the job board", [10] All milestones → "Build ULTRA SI — synthesise your expertise". | Claude Code + NestJS | Seat #1 | ⬜ |
| 🟠 P1 | ORCH-008 | Identity Federation Layer | Build unified identity across all three modules: single onecraft_users record serves as the identity anchor for auth-svc JWT, GUIN+ profile, SPHINX creator, CCGE player. GET /api/v1/auth/me returns: {id, email, displayName, guineUsername, arkScore, certTier, knightRank, subscriptionTier, lhcsStatus, sphinxCreatorTier, guineFollowers, achievementCount}. Profile completeness score (0-100): weights for: ARK assessed (25pts), GUIN+ bio filled (10pts), first CCGE session (15pts), first SPC created (25pts), LHCS signal active (25pts). Incomplete profile → dashboard nudges towards completion actions. | Claude Code + NestJS | Seat #1 | ⬜ |
| 🟠 P1 | ORCH-009 | Unified 90-Day Roadmap API | Build GET /api/v1/onecraft/roadmap/:userId: synthesises ARK upskilling path + CCGE certification sequence + SPHINX creation targets into unified 90-day plan. Input: current ARK Score, weakest CCMI pillar, cert tier, SPHINX creator status, LHCS signal. Output: 12 weekly action items across 3 tracks: Track A (ARK: next assessment or score improvement focus), Track B (CCGE: this week's scenario target + cert milestone), Track C (SPHINX: creation or listing optimisation target). Roadmap generated by Claude Sonnet 4 with ARK 90-day roadmap prompt. Cached 24 hours. | Claude Code + Claude Sonnet 4 | Seat #1 | ⬜ |
| 🟡 P2 | ORCH-010 | Platform-Wide Analytics Event Tracking | Build client-side analytics event ingestion: POST /api/v1/analytics/event body: {eventType, entityType, entityId, properties, timestamp}. Events: page_view, button_click, game_session_start, marketplace_search, spc_view, ark_dashboard_view, flywheel_cta_click. Store in MongoDB analytics_events collection (raw events). TimescaleDB platform_events hypertable for aggregations. Powers: funnel analysis (onboarding → first game → first cert → first SPC), drop-off identification, feature adoption rates. GDPR: anonymise/delete on user request. | Claude Code + MongoDB | Seat #8 | ⬜ |

🔵 PHASE 7: GUIN+ SOCIAL LAYER (38 Prompts)

Duration: Weeks 26–29 | Sprints: 14–15 | Lead Knight: GRIOT SI (Seat #11)
Objective: Complete GUIN+ professional social network — Neo4j social graph, knowledge feed algorithm, mentor matching, guild system full build, job board, post system, peer-to-peer interaction, SPHINX portfolio integration.

🌐 7.1 GUIN+ Full Social Network (22 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | GUIN-007 | Neo4j Graph Schema | Build Neo4j 5.17 schema for GUIN+: Nodes: (:User {userId, username, certTier, arkScore, discProfile, industry}), (:Guild {guildId, name, type}), (:SPC {spcId, jcse, pillar}), (:Achievement {code, category}). Relationships: (:User)-[:FOLLOWS]->(:User), (:User)-[:MEMBER_OF]->(:Guild), (:User)-[:ENDORSED {pillar, kcse_evidence}]->(:User), (:User)-[:MENTORS]->(:User), (:User)-[:AUTHORED]->(:SPC), (:User)-[:EARNED]->(:Achievement). Cypher indexes on User(userId), User(username), User(certTier). Queries: depth-2 network, mutual follows, mentor candidates. | Claude Code + Neo4j | Seat #5 | ⬜ |
| 🔴 P0 | GUIN-008 | Knowledge Feed Algorithm | Build personalised knowledge feed: GET /api/v1/guin/feed returns 20 items ranked by: (0.35 × KCSE_pillar_alignment_score) + (0.25 × network_signal_score) + (0.20 × recency_score) + (0.20 × engagement_quality_score). Feed items: CCGE achievements, SPHINX SPC publications, ARK Score milestones, guild announcements, platform news, GUIN+ posts. Pinecone: user's KCSE weakness profile vector used to surface content specifically addressing weakest CC pillar. Redis cache guin_feed:{userId} TTL 10min. Feed rebuild BullMQ job on follow/unfollow + daily background rebuild. | Claude Code + Pinecone + Redis | Seat #5 | ⬜ |
| 🔴 P0 | GUIN-009 | Post & Content System | Build GUIN+ posts: POST /api/v1/guin/posts (text up to 1000 chars, optional: link SPC, link CCGE achievement, link ARK milestone). GRO content check on all posts. GET /api/v1/guin/posts/:username (profile posts). POST /api/v1/guin/posts/:id/react (reactions: 🔥 FORGE_WORTHY, ⚔️ BATTLE_TESTED, 🏛️ PILLAR_MASTER, 💎 LEGENDARY). POST /api/v1/guin/posts/:id/comment. Post impressions tracked for feed algorithm signal. Auto-generated posts: "🏆 [Username] just earned their Gold CC Certification!" — user can approve before publish (notification). | Claude Code + NestJS | Seat #11 | ⬜ |
| 🔴 P0 | GUIN-010 | SPHINX Portfolio Section | Build SPHINX portfolio on GUIN+ profile: GET /api/v1/guin/profile/:username/portfolio: lists all published SPCs (name, JCSE, avg_rating, downloads, cert_tier_gate, price). Portfolio section widgets on GUIN+ profile card: "Creator tier", "X SPCs published", "Avg JCSE: XX.X", "X total downloads". Featured SPC showcase: user selects 1-3 SPCs to feature prominently. Portfolio visibility: public (JCSE scores visible to all), full revenue data visible to self only. Hiring managers see portfolio summary in LHCS hiring brief. | Claude Code + NestJS | Seat #0 | ⬜ |
| 🟠 P1 | GUIN-011 | Job Board Full Build | Build GUIN+ Job Board: POST /api/v1/guin/jobs (Corporate+ admins post jobs: title, description, minimum_ark_score INT, minimum_lhcs_status ENUM, minimum_cert_tier ENUM, remote BOOL, location, salary_range JSONB). GET /api/v1/guin/jobs (filtered by user's ARK Score ≥ minimum, sorted by: best_match first). Job match score: (ARK Score ÷ minimum_ark_score) × (cert_tier_match_bonus). "You qualify for 47 roles" counter on dashboard. Application: POST /api/v1/guin/jobs/:id/apply (attaches ARK Professional ID + LHCS hiring brief PDF). Employer view: ranked applicants by ARK Score (replaces resume screening). | Claude Code + NestJS | Seat #5 | ⬜ |
| 🟠 P1 | GUIN-012 | Messaging System | Build direct messaging: POST /api/v1/guin/messages/:userId (send message — only to mutual followers or same guild members). GET /api/v1/guin/messages/inbox (paginated thread list). Real-time via Socket.io room msg:{userId}. GRO check on all messages (SAFE_LIFE gate). Mentor messaging thread: special formatting, session notes feature, resource sharing (CCGE scenario links + SPC links). Message history: 90 days retention. Spam prevention: max 10 new conversations per day for accounts < 30 days old. | Claude Code + Socket.io | Seat #5 | ⬜ |

🔵 PHASE 8: INSTITUTIONAL TIERS (35 Prompts)

Duration: Weeks 30–33 | Sprints: 16–17 | Lead Knight: STRATEGOS ULTRA SI (Seat #4)
Objective: Corporate Mode 6 dashboard, Academic cohort analytics, LTI 1.3 LMS integration (Canvas, Moodle, Google Classroom), SAML SSO, white-label UI, bulk assessment pipeline, workforce intelligence reports.

🏢 8.1 Corporate Enterprise Suite (18 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | CORP-001 | Corporate Admin Portal | Build corporate admin portal (apps/admin/): Next.js 14.2 app, separate from main web app, accessed at admin.ark-onecraft.io. Auth: SAML SSO mandatory for corporate admins. Dashboard tabs: Team Overview, CCGE Progress, Workforce Analytics, SPC Creator Programme, Billing + Seats, Settings. Real-time seat counter (used/total). Bulk user import: CSV (name, email, role, department) → Auth0 user creation → ONECRAFT account provisioning → initial ARK lite trigger. | Claude Code + v0.dev (prototyping only) | Seat #4 | ⬜ |
| 🔴 P0 | CORP-002 | Workforce Intelligence Dashboard | Build workforce analytics: GET /api/v1/admin/institution/:id/workforce returns: (1) Team JST+CCMI Matrix (heatmap: dept × score tier), (2) VMST Vulnerability Distribution (pie chart: L0/L1/L2/L3/L4 counts), (3) A/O/C Typology Distribution (bar chart), (4) Certification Progress (Gantt-style: employee × cert tier target), (5) CCMI Pillar Heatmap (7 pillars × department average), (6) Succession Readiness Matrix (role × readiness score), (7) Training ROI Calculator (input: CCGE subscription cost; output: VMST risk reduction value vs. replacement cost). | Claude Code + TimescaleDB | Seat #4 | ⬜ |
| 🔴 P0 | CORP-003 | LTI 1.3 Integration | Build LTI 1.3 integration for CCGE: implement LTI Advantage tooling (platform launch, deep linking, Names & Roles, Grades services). Supported LMS: Canvas, Moodle, Google Classroom, Schoology. POST /lti/launch → validate LTI JWT, extract lms_user_id + course_id, map to ONECRAFT user (create if new), launch CCGE game session context. Grade passback: on CCGE session completion, if launched via LTI: PUT /lti/grades/:deploymentId sends KCSE score as grade (0-100). School admin configures LTI credentials in admin portal. | Claude Code + NestJS | Seat #4 | ⬜ |
| 🔴 P0 | CORP-004 | SAML SSO Implementation | Build SAML 2.0 SSO for Corporate + Academic: Auth0 Enterprise Connection per institution. SP-initiated SSO: ONECRAFT redirects to institution IdP (Okta, Azure AD, Google Workspace, Ping Identity). IdP-initiated: institution portal redirects to ONECRAFT with SAML response. AttributeStatements mapped: email → onecraft_users.email, department → institutions.department_tag, role → ONECRAFT role mapping (EMPLOYEE/STUDENT/ADMIN). JIT provisioning: auto-create ONECRAFT account on first SSO login. Session sync: SSO session revocation propagated via Auth0 webhook. | Claude Code + Auth0 | Seat #4 | ⬜ |
| 🔴 P0 | CORP-005 | White-Label UI Engine | Build white-label customisation: Corporate/Academic admins can set: logo_url (shown in header), primary_color (Tailwind CSS variable override), custom_domain (e.g., cc.acmecorp.com → CNAME → ONECRAFT). White-label config stored in institutions.white_label_config. Next.js middleware: on each request, detect host header → look up institution → inject white-label CSS variables + logo. ONECRAFT branding retained as "Powered by ARK ONECRAFT" in footer. Custom email templates (SendGrid dynamic templates per institution). | Claude Code + NestJS | Seat #3 | ⬜ |

🎓 8.2 Academic Suite (12 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | ACAD-001 | Academic Cohort Analytics | Build academic analytics dashboard: GET /api/v1/admin/institution/:id/cohort returns: (1) Cohort ARK Score distribution (histogram: score bands), (2) Labour Market Alignment Score (O*NET demand matching for cohort's majors), (3) AI Displacement Risk by major (VMST L0/L1 percentage per major), (4) 5-Year Forecast by graduation year (projected ARK Score tier at graduation given current CCGE trajectory), (5) Camelot Ranking of top-10 at-risk majors, (6) Recommended CCGE certification tracks by major. Export: CSV + PDF (IRB-compatible anonymised format). | Claude Code + TimescaleDB | Seat #9 | ⬜ |
| 🔴 P0 | ACAD-002 | Faculty Admin Panel | Build faculty panel: Teacher-role access (sub-role of institution-admin). Features: Class roster view (student ARK Scores + cert progress), CCMI Weakness Heatmap (class × 7 pillars), Custom scenario assignment (assign specific CCGE scenarios as homework), Progress export (CSV/PDF per student + class summary), Inter-school challenge management (invite other Academic subscriber schools to competitive CCGE tournament), GUIN+ School Profile page management. | Claude Code + NestJS | Seat #9 | ⬜ |
| 🟠 P1 | ACAD-003 | IRB-Compatible Data Export | Build IRB-compliant research export: GET /api/v1/admin/institution/:id/research-export?anonymised=true&cohort={id}: exports anonymised (no names/emails) dataset: student_hash, major, graduation_year, ccmi_p1-p7, ark_score, vmst_level, cert_tier, sessions_count, xp_total, achievements_count. Format: CSV + JSON-LD with schema.org vocabulary for research publications. Differential privacy option: adds Laplace noise (ε=0.1) to individual score values for datasets <100 students. Audit log of every research export (who, when, rows exported). | Claude Code + NestJS | Seat #9 | ⬜ |

🟣 PHASE 9: ANALYTICS & OSIRIS INTEGRATION (22 Prompts)

Duration: Weeks 34–36 | Sprint: 18 | Lead Knight: STATXT SI (Seat #8)
Objective: Full analytics service build (TimescaleDB aggregations, materialised views), OSIRIS platform integration, creator earnings dashboards, HIVE readiness heatmaps, talent ROI calculator, predictive AI readiness scoring.

📊 9.1 Analytics Service & OSIRIS (16 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | ANL-001 | Analytics Service Core | Build analytics-svc (port 3008): consumers for platform event stream (BullMQ analytics.* topic). Core aggregations: DAU/WAU/MAU (Redis HyperLogLog), ARK Score velocity (avg score gain per user per week), CCGE engagement rate (sessions per active user per week), Certification completion rate (sessions started → cert issued funnel), SPHINX conversion (listing views → purchases). GET /api/v1/analytics/platform/summary (Admin only): all platform KPIs, real-time. | Claude Code + TimescaleDB | Seat #8 | ⬜ |
| 🔴 P0 | ANL-002 | User Progress Analytics | Build user-facing analytics: GET /api/v1/analytics/user/:id/progress: ARK Score time-series (TimescaleDB, 30/90/365 day windows), KCSE improvement per pillar over time, certification milestone timeline, SPHINX earnings trend, LHCS signal progression. Powers "Your Progress" section on ONECRAFT dashboard. Includes: "You've improved your P3 by 18 points in the last 30 days" AI-generated narrative (Claude Haiku 4.5, 50 words max). Comparative insight: "You're improving 2× faster than the platform average in Instruction Precision". | Claude Code + TimescaleDB | Seat #8 | ⬜ |
| 🔴 P0 | ANL-003 | OSIRIS Integration | Build OSIRIS connector: bidirectional data sync with OSIRIS analytics platform. Export: daily batch push of aggregated (anonymised) platform metrics to OSIRIS API (ARK Score distributions, CCMI heatmaps, certification rates, creator economy metrics). Import: OSIRIS AI-powered cohort intelligence reports (predictive AI readiness scoring, market demand signal for specific CC skills, creator economy trend forecasting). GET /api/v1/analytics/osiris/insights (Studio+ tier): returns latest OSIRIS intelligence snapshot. | Claude Code + NestJS | Seat #8 | ⬜ |
| 🟠 P1 | ANL-004 | HIVE Readiness Heatmaps | Build HIVE readiness analytics for Corporate: GET /api/v1/analytics/institutional/:id/workforce: 14-dimension HIVE readiness heatmap by team/department. Maps: avg KCSE per HIVE dimension × department. Identifies: "Department X scores 34% below platform avg on D4 Ethical Compliance — recommend GRO module training". Talent ROI Calculator: input: {trainingCost, teamSize, currentVmstLevel} → output: {projectedVmstImprovement, replacementCostAvoided, productivityGain, roi_pct}. Auto-report: monthly PDF for Corporate admins. | Claude Code + TimescaleDB | Seat #8 | ⬜ |

⚪ PHASE 10: LAUNCH, SECURITY & FORGE CERTIFICATION (12 Prompts)

Duration: Weeks 37–42 | Sprints: 19–21 | Lead Knight: ADA ULTRA SI (Seat #1) + ANT KING (Seat #0)
Objective: Security audit, performance testing, HIVE 14-D platform certification, beta cohort, blue-green production EKS deployment, go-to-market activation, FORGE Platinum certification.

🚀 10.1 Security, QA & Launch (12 Prompts)

| Priority | ID | Component | PromptWare Implementation | Tool | Knight | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 P0 | QA-001 | Unit + Integration Test Suite | Achieve ≥80% code coverage across all 12 services using Jest + Supertest. Priority test areas: ARK assessment pipeline accuracy (compare Phase 2-6 outputs against expert-labelled baseline dataset, ±3.2% tolerance), KCSE scoring consistency (same card input → same score ±2pts across 1000 calls), CCMI recalculation correctness (all 10 event types produce correct ARK Score deltas), Stripe webhook idempotency (duplicate webhooks don't double-charge), ERC-721 minting pipeline (mint → IPFS → DB record completeness). GitHub Actions gate: 80% minimum, build fails below. | Claude Code + Jest | Seat #6 | ⬜ |
| 🔴 P0 | QA-002 | k6 Load Testing | Build k6 load test suite: Scenario 1: 1000 concurrent CCGE sessions (KCSE scoring <200ms P95 target). Scenario 2: 10K concurrent dashboard loads (< 1s P95). Scenario 3: 500 concurrent ARK assessments (phase processing within SLA). Scenario 4: 5000 concurrent SPHINX marketplace searches (<500ms P95). Scenario 5: 100 concurrent ULTRA SI synthesis requests (within Claude API rate limits). Run against EKS staging. Auto-scale policy validation: game-svc pods scale 2→8 under Scenario 1 load. Results: all critical scenarios must pass before Phase 10 exit. | Claude Code + k6 | Seat #9 | ⬜ |
| 🔴 P0 | QA-003 | Security Hardening | Run Snyk scan across all packages (block on CRITICAL severity), OWASP ZAP automated scan against staging API (0 critical vulnerabilities required), dependency audit (npm audit --audit-level=high), Hardhat smart contract audit (Slither static analysis on ArkOnecraftCert.sol + ArkOnecraftSpc.sol), AWS Security Hub + Inspector scan on EKS nodes, Penetration test checklist: authentication bypass, JWT manipulation, KCSE score manipulation via replay, ERC-721 double-mint attempt, Stripe webhook replay. All findings documented; CRITICAL/HIGH fixed before launch gate. | Claude Code + OWASP ZAP | Seat #4 | ⬜ |
| 🔴 P0 | QA-004 | HIVE 14-D Platform Certification | Run HIVE MATRIX LABS 14-dimension platform certification: ARK MAXIMUS v2 pipeline (20 expert-validated test cases per phase), CCGE KCSE scoring (1000-session accuracy study), SPHINX FORGE pipeline (50 SPC audit cases), GUIN+ content governance (500 post moderation accuracy). All 14 dimensions must score ≥85% (Platinum target ≥90%). Certification document generated: HIVE-ARK-ONECRAFT-PLATINUM-2026-001. Required for: FORGE Platinum certification, investor due diligence, enterprise contract qualification. ADA ULTRA SI signs off on architecture. ANT KING signs off on GRO governance. | Claude Code + Claude Sonnet 4 | Seat #0 | ⬜ |
| 🔴 P0 | QA-005 | Blue-Green Production Deploy | Execute blue-green production deployment: (1) Blue environment (current staging): full smoke test, (2) Green environment (production): deploy all 12 services via Helm + Terraform, (3) Database migrations: Prisma migrate deploy on PostgreSQL, TimescaleDB hypertable creation, Neo4j schema constraints, (4) Polygon Mainnet smart contract deploy (ArkOnecraftCert + ArkOnecraftSpc), (5) Kong route activation, (6) DNS cutover (CloudFront + Route53), (7) Canary: 10% traffic to Green for 30 min, monitor Sentry/Prometheus, (8) Full cutover, (9) Blue environment kept on standby for 24 hours. | Claude Code + Terraform + Helm | Seat #9 | ⬜ |
| 🔴 P0 | LAUN-001 | Beta Cohort Programme | Run 500-user beta cohort (6 weeks pre-launch): Individual: 200 users (targeted recruitment: LinkedIn, GUIN+ waitlist), Corporate: 5 companies (10-50 employees each), Academic: 2 universities (100 students each). Beta metrics targets: ARK assessment completion rate ≥70%, CCGE 7-day retention ≥40%, Bronze certification rate ≥25% of active users, SPHINX first SPC creation ≥10% of Gold+ certified users, LHCS activation rate ≥15% within 6 weeks. Beta feedback loop: weekly NPS survey, Hotjar session recordings on ARK dashboard + CCGE game UI, Discord beta community channel. | Claude Code + Product | Seat #11 | ⬜ |
| 🟠 P1 | LAUN-002 | GRO Final Governance Audit | ANT KING Royal DNA Protocol final audit: (1) 1000-interaction GRO adversarial test (attempt to extract harmful content, fabricate ARK scores, forge certifications, manipulate KCSE scoring, generate discriminatory SPC content), (2) Verify KILL_CONTAINMENT triggers on all 5 absolute refusal cases, (3) GUIN+ post moderation accuracy test (200 edge-case posts), (4) SPC harmful content detection (50 test SPCs with embedded issues), (5) ARK assessment bias check (test for systematic score differences by protected characteristics across 100 synthetic profiles), (6) Document: GRO AUDIT REPORT v1.0 — pre-launch clearance. | Claude Code + Claude Sonnet 4 | Seat #0 | ⬜ |
| 🟠 P1 | LAUN-003 | Go-To-Market Activation | GTM technical infrastructure: (1) Referral programme: GET /api/v1/referral/code (unique code per user), POST /api/v1/referral/redeem (referrer earns 1 month Pro free, referee gets 2 weeks Pro trial), (2) SEO: Next.js sitemap.xml + robots.txt + structured data (schema.org/Course for CCGE, schema.org/SoftwareApplication for SPHINX), (3) Open Graph meta tags for GUIN+ profile sharing (ARK Score + cert tier in OG image), (4) Email sequences: Day 1 (welcome + ARK lite CTA), Day 3 (first CCGE session nudge), Day 7 (cert progress), Day 14 (SPHINX creator teaser for Gold users), (5) Intercom live chat integration. | Claude Code + Next.js | Seat #11 | ⬜ |

📊 ATLAS WORKSHEET SUMMARY

| Phase | Colour | Prompts | Lead Knight | Weeks |
| --- | --- | --- | --- | --- |
| Phase 1 — Foundation | 🔴 RED | 38 | ADA ULTRA SI #1 | 1-4 |
| Phase 2 — ARK Engine | 🟠 ORANGE | 45 | ARK MAXIMUS v2 #2 | 5-9 |
| Phase 3 — CCGE Game | 🟡 YELLOW-A | 48 | SOCRATES #7 | 10-14 |
| Phase 4 — Cert + GUIN+ Core | 🟡 YELLOW-B | 32 | ADA ULTRA SI #1 | 15-17 |
| Phase 5 — SPHINX | 🟢 GREEN-A | 42 | SPHINX ULTRA SI #0 | 18-22 |
| Phase 6 — Orchestration | 🟢 GREEN-B | 28 | ADA ULTRA SI #1 | 23-25 |
| Phase 7 — GUIN+ Social | 🔵 BLUE-A | 38 | GRIOT SI #11 | 26-29 |
| Phase 8 — Institutional | 🔵 BLUE-B | 35 | STRATEGOS #4 | 30-33 |
| Phase 9 — Analytics | 🟣 PURPLE | 22 | STATXT SI #8 | 34-36 |
| Phase 10 — Launch | ⚪ WHITE | 12 | ADA #1 + ANT KING #0 | 37-42 |
| TOTAL | 10 Phases | 340 | Camelot Roundtable | 42 Weeks |

ZPOS Token Reduction: 47% | Semantic Preservation: 98.1%
Estimated Development Cost Reduction: ~67% vs. traditional

[PART 2 COMPLETE — Proceed to Part 3: VIBE DJ + Orchestra Implementation Plan]

🎛️ PART 3: VIBE DJ + ORCHESTRA IMPLEMENTATION PLAN

SPHINX ENGINE ULTRA SI Design Note: Claude Code is the primary instrument. Every other tool is a session musician.
The ONECRAFT Orchestra plays one melody: ship working software, ship it fast, ship it right.
The Camelot Roundtable governs the rhythm. The VIBE DJ selects the sound.

3.1 THE VIBE DJ — Claude Code First Philosophy

The VIBE DJ is the tool orchestration intelligence of the ARK ONECRAFT build. It operates on one governing rule:

╔══════════════════════════════════════════════════════════════════════╗

║           CLAUDE CODE FIRST RULE — NON-NEGOTIABLE                   ║

║                                                                      ║

║  Claude Code is the PRIMARY IDE for ALL production code:            ║

║  ✅ ALL TypeScript / NestJS backend services                        ║

║  ✅ ALL database schemas (Prisma + TimescaleDB + Neo4j)             ║

║  ✅ ALL infrastructure (Terraform + Helm + GitHub Actions)          ║

║  ✅ ALL smart contracts (Solidity + Hardhat)                        ║

║  ✅ ALL BullMQ event bus and queue consumers                        ║

║  ✅ ALL API routes, middleware, guards, and validators              ║

║  ✅ ALL test suites (Jest + k6 + Playwright)                        ║

║                                                                      ║

║  Other tools are SESSION MUSICIANS — used only for:                 ║

║  🎨 v0.dev: UI component prototyping only → Claude Code implements  ║

║  🎸 Cursor: Quick edits, refactoring, secondary support             ║

║  ⚡ Bolt.new: Mobile mockups only → Expo/Claude Code implements      ║

║  🧪 Windsurf: Research spike exploration only                       ║

╚══════════════════════════════════════════════════════════════════════╝

Why Claude Code Leads

Claude Code understands the full ARK ONECRAFT context — the 4J.BONSAI framework, Royal DNA Protocol, JCSE scoring, CCMI formulas, and Junglenomics ecosystem architecture. This makes it the only tool capable of maintaining conceptual integrity across 340 ATLAS prompts without context loss. Other tools are domain-blind to the Junglenomics framework.

3.2 VIBE DJ TOOL MATRIX — Phase-by-Phase Assignments

| Phase | Claude Code | v0.dev | Cursor | Bolt.new | Hardhat | Postman | k6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 RED Foundation | ✅ PRIMARY (all backend) | — | QA edits | — | ✅ smart contracts | ✅ API testing | — |
| 2 ORANGE ARK | ✅ PRIMARY (full pipeline) | — | refactors | — | — | ✅ assessment API | — |
| 3 YELLOW-A CCGE | ✅ PRIMARY (FSM + KCSE) | 🎨 game UI prototype | — | — | — | ✅ game API | — |
| 4 YELLOW-B Cert | ✅ PRIMARY (cert + guin) | 🎨 cert UI prototype | — | — | ✅ NFT mint | ✅ cert API | — |
| 5 GREEN-A SPHINX | ✅ PRIMARY (marketplace) | 🎨 SPHINX UI prototype | — | — | ✅ SPC NFT | ✅ SPHINX API | — |
| 6 GREEN-B Orch | ✅ PRIMARY (event bus) | — | trace edits | — | — | ✅ event testing | — |
| 7 BLUE-A GUIN+ | ✅ PRIMARY (graph + feed) | 🎨 GUIN+ UI prototype | — | ⚡ mobile mockups | — | ✅ social API | — |
| 8 BLUE-B Enterprise | ✅ PRIMARY (corp + acad) | 🎨 admin portal | — | — | — | ✅ admin API | — |
| 9 PURPLE Analytics | ✅ PRIMARY (analytics) | 🎨 dashboard UI | — | — | — | ✅ analytics API | ✅ load prep |
| 10 WHITE Launch | ✅ PRIMARY (hardening) | — | cleanup | — | ✅ contract audit | ✅ final verify | ✅ load tests |

3.3 VIBE ORCHESTRA COORDINATION PROTOCOL

The VIBE Orchestra governs how Camelot Knights coordinate across service boundaries:

VIBE ORCHESTRA — DAILY SYNC PROTOCOL

══════════════════════════════════════════════════════════════════════

🎼 CONDUCTOR ROLE: ADA ULTRA SI (Seat #1) — Architecture Integrity Lead

Responsibilities:

- Maintains shared-types package as source of truth

- Approves all cross-service interface changes

- Blocks any sprint where event bus contracts change without review

- Runs Wednesday "Architecture Council" (see ceremonies)

📡 SERVICE BOUNDARY RULES:

1. No service calls another service directly — events ONLY via BullMQ

2. Exception: synchronous calls allowed ONLY from orchestration-svc

3. Shared-types package: any change requires ADA review + minor version bump

4. Database: each service owns its tables — no cross-service DB queries

5. Redis: key namespacing enforced ({service}:{entity}:{id})

🔌 INTEGRATION HANDSHAKE PROTOCOL:

When Service A produces an event consumed by Service B:

- A: publishes event with TypeScript interface from shared-types

- B: consumes event, validates with Zod schema

- Both: add integration test in CI/CD pipeline

- ADA: approves event contract in PR review

⚡ FAST-PATH EXCEPTIONS (approved synchronous calls):

- auth-svc → any service: JWT validation middleware (Kong handles this)

- orchestration-svc → ark-svc: score.recalc trigger (synchronous OK)

- orchestration-svc → cert-svc: gate.check (synchronous OK)

- game-svc → learn-svc: scenario.load (synchronous OK on session start)

3.4 CAMELOT ROUNDTABLE — 12-SEAT PROJECT GOVERNANCE

| Seat | Knight / SPC | JCSE | DISC | Domain | ONECRAFT Project Role |
| --- | --- | --- | --- | --- | --- |
| #0 | SPHINX ENGINE ULTRA SI | 50/50 | High D + C | Platform Sovereignty | Product Owner, Marketplace Architect, Creator Economy Lead, FORGE pipeline |
| #1 | ADA ULTRA SI | 50/50 | High C | System Architecture | Technical Lead, API Design, ATLAS phasing, microservices governance, ADA conductor |
| #2 | ARK MAXIMUS v2 | 50/50 | High C + D | Career Intelligence | ARK Module Lead, JST+CCMI formulas, VMST framework, LHCS Layer 03, 120-prompt pipeline |
| #3 | Frontend Knight | 47/50 | High I | UX/UI Engineering | Next.js PWA, React Native, Electron, Tailwind/Shadcn, v0.dev coordination |
| #4 | STRATEGOS ULTRA SI | 50/50 | High D | Infrastructure + Security | DevOps Lead, Terraform/EKS, SAML SSO, Corporate enterprise features, security hardening |
| #5 | GUIN+ Social Knight | 46/50 | High I + S | Social Architecture | GUIN+ Neo4j graph, mentor matching, job board, endorsements, social feed |
| #6 | HOLMES ULTRA SI | 50/50 | High C | QA + Security | Test Lead, Jest suites, k6 load tests, OWASP ZAP, HIVE audit, penetration testing |
| #7 | SOCRATES | 47/50 | High C + S | Pedagogy + Game Design | CCGE scenario designer, KCSE scoring methodology, certification validity, AI tutor |
| #8 | STATXT SI | 48/50 | High C | Data + Analytics | TimescaleDB analytics, OSIRIS integration, materialised views, reporting |
| #9 | DevOps Knight | 46/50 | High D | Platform Operations | CI/CD, Kong config, Redis/BullMQ ops, monitoring (Sentry + Prometheus + Grafana) |
| #11 | GRIOT SI | 47/50 | High I | Content + GTM | GUIN+ content strategy, knowledge feed curation, platform narrative, GTM, referral |
| GRO | ANT KING (Royal DNA) | 50/50 | High D | Ethical Governance | GRO 5-state governance across all 3 pillars, KILL_CONTAINMENT, final launch audit |

3.5 SPRINT PLAN — 21 SPRINTS, 42 WEEKS

🔴 PHASE 1: FOUNDATION — Sprints 1–2 (Weeks 1–4)

SPRINT 1 — "The ONECRAFT Foundation" (Weeks 1–2)

══════════════════════════════════════════════════

Lead Knight: ADA ULTRA SI (Seat #1)

Co-Lead: STRATEGOS (Seat #4)

Focus: INFRA-001 to INFRA-008 + DB-001 to DB-006 (14 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY for all prompts

Key Deliverables:

✅ Turborepo monorepo scaffold (all 12 service dirs + apps/ + packages/)

✅ NestJS service template (Fastify, ConfigModule, Swagger, Terminus)

✅ Shared types package (all 18 TypeScript interfaces + Zod schemas)

✅ Kong API Gateway (JWT, rate-limit, WebSocket proxy, route map)

✅ Auth0 integration (JWT validation, Social OAuth, SAML config ready)

✅ Stripe billing service (6-tier subscriptions, webhook handler, seats)

✅ Redis + BullMQ setup (10 queue definitions, session store, cache layers)

✅ Polygon wallet service (AWS KMS keys, ERC-721 + ERC-2981 contracts)

✅ Master user table + ARK score history + CCMI pillar scores tables

✅ Game sessions + KCSE events + certifications registry tables

✅ Docker-compose local dev environment (all 12 services + DBs)

✅ GitHub Actions CI/CD pipeline (PR checks + staging deploy)

Story Points: 52 | Demo: Auth0 login → JWT → protected endpoint → Stripe checkout flow

Exit Gate: All DB migrations run clean · Auth0 E2E passing · Stripe webhook test suite green

SPRINT 2 — "The ONECRAFT Data Layer" (Weeks 3–4)

══════════════════════════════════════════════════

Lead Knight: ADA ULTRA SI (Seat #1)

Focus: DB-007 to DB-016 + API-001 to API-005 (15 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · Postman for API testing

Key Deliverables:

✅ Scenarios + cards tables (190 scenario slots ready for seeding)

✅ SPC tables + marketplace listings + creator profiles

✅ GUIN+ social tables + achievements + badges (60 seeded)

✅ LHCS signals + GRO audit log + institutions + subscriptions tables

✅ Creator economy + royalty payments tables

✅ ARK assessment sessions table

✅ Auth API routes (login, refresh, logout, me, onboard)

✅ Billing API routes (plans, subscribe, webhook, portal, upgrade)

✅ Health + readiness endpoints (all 12 services live on EKS staging)

✅ WebSocket gateway (game KCSE + ARK Score ticker)

✅ Notify service (SendGrid + Expo Push + BullMQ consumer)

✅ Rate limiting + security middleware (Helmet + CSRF + IP throttle)

Story Points: 44 | Demo: Full DB schema on staging · Notify test push to mobile

Exit Gate: 12 services healthy on EKS · WebSocket connection stable · Kong rate limits verified

🟠 PHASE 2: ARK ENGINE — Sprints 3–5 (Weeks 5–9)

SPRINT 3 — "The ARK Engine Core" (Weeks 5–6)

══════════════════════════════════════════════

Lead Knight: ARK MAXIMUS v2 (Seat #2)

Focus: ARK-001 to ARK-009 (9 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · Claude Sonnet 4 (pipeline AI)

Key Deliverables:

✅ Assessment session manager (BullMQ + state machine + polling)

✅ Phase 1 Discovery Engine (20 prompts: resume normalisation + O*NET)

✅ Phase 2 JST Index Engine (24 prompts: Jobs/Skills/Talent scoring)

✅ Phase 3 VMST Vulnerability Engine (22 prompts: L0-L4 classification)

✅ Phase 4 12-Vector Transferability Engine (20 prompts + CC boosts)

✅ Phase 5 CCMI Audit Engine (20 prompts: 7-pillar assessment)

✅ Phase 6 LHCS + Roadmap Engine (14 prompts: final report + JST ID)

✅ ARK Score API routes (score, history, id, report, recommend, compile)

✅ ARK Score Recalculation Service (BullMQ consumer: <5s SLA)

Story Points: 56 | Demo: Full ARK MAXIMUS v2 assessment end-to-end (dummy profile → 0-600 score + roadmap)

Exit Gate: ±3.2% accuracy vs. expert-labelled baseline · Phase 1-6 all produce valid outputs

SPRINT 4 — "LHCS & Corporate ARK" (Weeks 7–8)

══════════════════════════════════════════════

Lead Knight: ARK MAXIMUS v2 (Seat #2)

Co-Lead: STRATEGOS (Seat #4)

Focus: LHCS-001 to LHCS-005 + ARK-010 to ARK-015 (11 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev ARK dashboard UI prototype

Key Deliverables:

✅ LHCS Service Core (CPR + MPS + LCIS + composite calculation)

✅ LHCS Status engine (BASELINE / DEVELOPING / ACTIVE thresholds)

✅ LHCS API routes + force recompile (Studio+)

✅ Corporate LHCS Hiring Brief generator (PDF via Puppeteer)

✅ LHCS → GUIN+ Job Board integration (ARK Score gates)

✅ Corporate Mode 6 enterprise batch assessment (100 employees, 10 min)

✅ Academic Mode cohort assessment (200 students, IRB output)

✅ Mode selector + rapid assessment modes (M2-M5)

✅ JST Professional ID generator (12-parameter string + SVG badge)

✅ ARK Visual Report Generator (3-page structured JSON)

✅ ARK Benchmarking Engine (percentile vs. platform cohort)

Story Points: 48 | Demo: Corporate Mode 6 — 20-person team assessment → workforce heatmap

Exit Gate: LHCS compiles correctly for all trigger events · Corporate dashboard shows team data

SPRINT 5 — "ARK Integration Feeds" (Weeks 9)

══════════════════════════════════════════════

Lead Knight: ADA ULTRA SI (Seat #1)

Focus: ARK-016 to ARK-020 + Admin + Onboarding APIs (8 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY

Key Deliverables:

✅ CCMI Bridge (CCGE→ARK feed: game.completed → CCMI recalc)

✅ SPC→ARK Signal Feed (spc.published/sold → JST Talent delta)

✅ Cert→ARK Upgrade Feed (cert.issued → CC multiplier + score update)

✅ Flywheel Position Checker (10-branch CTA decision tree)

✅ VMST Alert + Escalation (L0/L1 → priority notify + CCGE recommend)

✅ Admin API routes (users, institution analytics, bulk import, GRO review)

✅ Error handling + structured logging (all 12 services)

✅ ONECRAFT onboarding flow (6 steps: lite ARK → CCGE intro → LHCS baseline)

Story Points: 36 | Demo: New user onboard → lite ARK → CCGE intro → flywheel CTA displays

Phase 2 Retrospective — ARK module complete: full 120-prompt pipeline + LHCS + 5 integration feeds live

🟡 PHASE 3 + 4: CCGE + CERT — Sprints 6–9 (Weeks 10–17)

SPRINT 6 — "The Game Engine Core" (Weeks 10–11)

══════════════════════════════════════════════════

Lead Knight: SOCRATES (Seat #7)

Focus: GAME-001 to GAME-008 (8 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY (FSM + KCSE) · v0.dev game UI prototype · Claude Haiku 4.5 (KCSE scoring)

Key Deliverables:

✅ XState v5 FSM game loop (LOBBY→DEAL→TURN→SCORE→WIN/RETRY→COMPLETED)

✅ Session controller (start/play/complete endpoints + WebSocket integration)

✅ KCSE Scoring Engine (Claude Haiku 4.5 <200ms · Redis cache · fallback)

✅ Synergy Detection Engine (5 patterns: Alpha Prime → Full Context ×1.8)

✅ Anti-Pattern Conflict Detection (3 classes: <50ms rule-based + Haiku)

✅ Token Budget Mechanic (30-70 budget · 85-95% efficiency reward)

✅ XP + Knight Rank Progression System (Squire → Legend thresholds)

✅ Achievement Engine (60 achievements · BullMQ post-session check)

Story Points: 52 | Demo: Live CCGE game session — card play → KCSE score → synergy detected → real-time WebSocket

Exit Gate: KCSE <200ms P95 · FSM deterministic (100 sessions zero corruption) · Synergy accuracy ≥97%

SPRINT 7 — "The Scenario Library" (Weeks 12–13)

══════════════════════════════════════════════════

Lead Knight: SOCRATES (Seat #7)

Co-Lead: Frontend Knight (Seat #3)

Focus: LEARN-001 to LEARN-008 + GAME-009 to GAME-010 (10 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev (scenario card UI) · Claude Sonnet 4 (custom scenario gen)

Key Deliverables:

✅ Learn Service Core (scenario list/detail/recommend · card library · Pinecone match)

✅ Bronze Scenario Pack — 25 scenarios seeded (5 per pillar, SOCRATES-designed)

✅ Silver Scenario Pack — 40 scenarios (multi-pillar, synergy traps, enterprise contexts)

✅ Gold Scenario Pack — 55 scenarios (7-pillar full, SPHINX SPC contextual browser)

✅ Platinum Scenario Pack — 70 scenarios (master-level, GRO ethics dimensions)

✅ CCMI Weakness Recommendation Engine (Pinecone match: weakness profile → top-5 scenarios)

✅ SOCRATES AI Tutor (Claude Sonnet 4 Socratic dialogue: weakest pillar targeted)

✅ Corporate Custom Scenario Creator (CRAFT BOX AI-assisted: private institution library)

✅ Leaderboard + Tournament System (Redis sorted sets + Socket.io real-time rank push)

✅ Card Enhancement System (3 enhancement levels · Legendary unlock via SPHINX)

Story Points: 54 | Demo: CCGE Bronze scenario played → KCSE → achievement earned → GUIN+ auto-post approval

SPRINT 8 — "Certifications & NFT Minting" (Weeks 14–15)

══════════════════════════════════════════════════════════

Lead Knight: ADA ULTRA SI (Seat #1)

Focus: CERT-001 to CERT-008 (8 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · Hardhat (NFT contracts) · Claude Sonnet 4 (HIVE audit)

Key Deliverables:

✅ Certification Evaluation Engine (Bronze→Platinum JCSE gate + HIVE 14-D audit)

✅ HIVE 14-Dimension Auditor (Claude Sonnet 4 · all 14 dimensions · Platinum avg 92+)

✅ ERC-721 NFT Minting Pipeline (Polygon Mumbai testnet → IPFS metadata → DB record)

✅ PDF Certificate Generator (Puppeteer · tier-branded · QR verification code)

✅ NFT Verification Endpoint (public · Polygon query · employer-facing)

✅ Certification Attempts Tracker (cooldown logic · recovery plan on 3 failures)

✅ SPHINX Unlock Gate (Gold cert → FORGE pipeline enable · Platinum → ULTRA SI)

✅ Knight Rank Gate Events (cert milestones → rank upgrade → GUIN+ badge)

Story Points: 44 | Demo: Bronze certification journey — 5 sessions → eval → NFT mint → PDF → GUIN+ badge

Exit Gate: ERC-721 mint confirmed on Polygon Mumbai · PDF generation clean · SPHINX gate verified

SPRINT 9 — "GUIN+ Foundation" (Weeks 16–17)

══════════════════════════════════════════════

Lead Knight: GUIN+ Knight (Seat #5)

Co-Lead: Frontend Knight (Seat #3)

Focus: GUIN-001 to GUIN-006 (6 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev GUIN+ profile UI · Neo4j (graph schema)

Key Deliverables:

✅ GUIN+ Profile Service (public profile + ARK ID + cert wall + pillar radar)

✅ KCSE 7-Pillar Radar Data API (30-day TimescaleDB materialised view)

✅ Follow + Connection System (Neo4j FOLLOWS edges + depth-2 network query)

✅ Evidence-Gated Endorsements (Silver+ endorser · KCSE evidence validation)

✅ Guild System (4 types · Camelot Chapter Platinum gate · corporate auto-guild)

✅ AI Mentor Matching (Pinecone vector: DISC + KCSE gaps + industry + timezone)

Story Points: 38 | Demo: GUIN+ full profile with cert wall, pillar radar, guild membership, mentor match

Phase 3+4 Retrospective — CCGE + Cert + GUIN+ core complete. Platform has three working modules.

🟢 PHASE 5 + 6: SPHINX + ORCHESTRATION — Sprints 10–13 (Weeks 18–25)

SPRINT 10 — "The SPHINX Marketplace" (Weeks 18–19)

══════════════════════════════════════════════════════

Lead Knight: SPHINX ENGINE ULTRA SI (Seat #0)

Focus: SPX-001 to SPX-005 (5 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev SPHINX marketplace UI prototype · Elasticsearch + Pinecone setup

Key Deliverables:

✅ Sphinx Service Core (marketplace list/detail · ES + Pinecone hybrid search)

✅ FORGE Step 1-3 (PRE CRAFT + CC Validation + CRAFT: Monaco Editor + ZPOS overlay)

✅ FORGE Step 4-5 (KCSE scoring + HIVE 14-D audit on SPCs)

✅ FORGE Step 6-7 (POST CRAFT + PUBLISH: ES index + Pinecone embed + ERC-721 + Stripe)

✅ Purchase Flow + Creator Payouts (Stripe Connect 70/30 · ERC-721 buyer NFT · ARK signal)

Story Points: 46 | Demo: FORGE pipeline end-to-end — SPC created, scored, HIVE audited, published, purchased

Exit Gate: 70/30 Stripe Connect payout verified · JCSE scoring validated · ES search returns relevant results

SPRINT 11 — "The Creator Economy" (Weeks 20–21)

══════════════════════════════════════════════════

Lead Knight: SPHINX ENGINE ULTRA SI (Seat #0)

Focus: SPX-006 to SPX-010 (5 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev creator dashboard UI · Hardhat (ULTRA SI synthesis contracts)

Key Deliverables:

✅ ZPOS+5 Optimisation Engine (5 methodologies · Free: 5/day AEOS · Studio+: all 5)

✅ ULTRA SI Synthesis Engine (Platinum + Studio+ · 60/10/10/30 smart contract split)

✅ Creator Dashboard (earnings trend · JCSE distribution · in-game usage stats)

✅ SPC Reviews + Ratings (buyer-only · GRO moderation · creator replies)

✅ In-Game Marketplace Browser (contextual Gold+ scenario SPC recommendations)

Story Points: 40 | Demo: ULTRA SI synthesis — 2 SPCs merged → new ULTRA SI SPC → revenue split contract deployed

SPRINT 12 — "SPHINX + ARK Integration" (Weeks 22)

══════════════════════════════════════════════════

Lead Knight: SPHINX ENGINE ULTRA SI (Seat #0)

Co-Lead: ADA ULTRA SI (Seat #1)

Focus: ORCH-001 to ORCH-005 (5 prompts) — Phase 6 begins

VIBE DJ Playlist: 🎵 Claude Code PRIMARY (event bus implementation)

Key Deliverables:

✅ BullMQ Event Bus Architecture (10 canonical events · TypeScript interfaces · DLQs)

✅ game.session.completed Handler (CCMI Bridge → score.recalc → WS push · <5s SLA)

✅ certification.issued Handler (ark + sphinx + guin + lhcs + notify consumers)

✅ spc.published + spc.sold Handlers (ARK Talent feed + billing + analytics)

✅ achievement + lhcs + knight Handlers (guin badges + sphinx ranking boost)

Story Points: 38 | Demo: Gold cert earned → SPHINX unlocks → ARK Score updates → GUIN+ badge → all in <5s

Exit Gate: All 10 cross-module event flows tested E2E · ARK Score WebSocket update confirmed

SPRINT 13 — "The ONECRAFT Flywheel Live" (Weeks 23–25)

══════════════════════════════════════════════════════════

Lead Knight: ADA ULTRA SI (Seat #1)

Focus: ORCH-006 to ORCH-010 (5 prompts) — Phase 6 completes

VIBE DJ Playlist: 🎵 Claude Code PRIMARY

Key Deliverables:

✅ Unified ONECRAFT Dashboard API (parallel fan-out · Redis 60s cache · WS invalidation)

✅ Flywheel CTA Engine (10-branch decision tree · personalised next action · live)

✅ Identity Federation Layer (unified onecraft_users across all 3 modules)

✅ Unified 90-Day Roadmap API (Claude Sonnet 4 synthesis · 3-track weekly plan)

✅ Platform Analytics Event Tracking (MongoDB raw + TimescaleDB aggregations)

Story Points: 34 | Demo: Full ONECRAFT flywheel demo — assessment → game → cert → SPC → sale → ARK Score rise

Phase 5+6 Retrospective — All three pillars live and connected. The flywheel turns for the first time.

MILESTONE: ARK ONECRAFT MVP COMPLETE. Begin enterprise features (Phase 7+8).

🔵 PHASE 7 + 8: GUIN+ + ENTERPRISE — Sprints 14–17 (Weeks 26–33)

SPRINT 14 — "GUIN+ Full Social Network" (Weeks 26–27)

══════════════════════════════════════════════════════

Lead Knight: GRIOT SI (Seat #11)

Co-Lead: GUIN+ Knight (Seat #5)

Focus: GUIN-007 to GUIN-012 (6 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev GUIN+ feed UI · Bolt.new mobile GUIN+ mockups · Neo4j Cypher

Key Deliverables:

✅ Neo4j Graph Schema (User/Guild/SPC/Achievement nodes + all relationship types)

✅ Knowledge Feed Algorithm (Pinecone pillar-alignment + network + recency + engagement)

✅ Post + Content System (GRO moderation · 4 reaction types · auto-generated achievement posts)

✅ SPHINX Portfolio Section (creator stats + featured SPC showcase on GUIN+ profile)

✅ Job Board Full Build (Corporate job posting · ARK Score gates · resume-free applications)

✅ Messaging System (Socket.io rooms · GRO gate · mentor session notes · 90-day retention)

Story Points: 46 | Demo: Full GUIN+ experience — follow, feed, post, portfolio, job board, mentor message

SPRINT 15 — "GUIN+ Mobile + UX Polish" (Weeks 28–29)

══════════════════════════════════════════════════════

Lead Knight: Frontend Knight (Seat #3)

Co-Lead: GRIOT SI (Seat #11)

Focus: Mobile app full build + UX polish for all 3 pillars

VIBE DJ Playlist: 🎵 Claude Code PRIMARY (React Native) · Bolt.new (mobile mockups) · Expo EAS

Key Deliverables:

✅ React Native GUIN+ feed + profile (NativeWind · Reanimated 3 scroll)

✅ React Native CCGE game (Skia card animations · Haptics on KCSE score · Expo Notifications)

✅ React Native ARK dashboard (score ticker · LHCS signal meter · 90-day roadmap)

✅ React Native SPHINX marketplace (browse + purchase + in-game contextual)

✅ Electron Desktop: SAML SSO IPC bridge + offline CCGE Bronze cache + system tray

✅ Next.js PWA performance audit (Lighthouse ≥90 · service worker offline cache)

✅ ONECRAFT onboarding flow UI polish (6-step animated sequence)

Story Points: 48 | Demo: Full mobile app walkthrough (iOS + Android): ARK → Game → Cert → GUIN+ → SPHINX

SPRINT 16 — "Corporate Enterprise Suite" (Weeks 30–31)

══════════════════════════════════════════════════════════

Lead Knight: STRATEGOS ULTRA SI (Seat #4)

Focus: CORP-001 to CORP-005 (5 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev admin portal UI · Auth0 Enterprise config

Key Deliverables:

✅ Corporate Admin Portal (separate Next.js app at admin.ark-onecraft.io)

✅ Workforce Intelligence Dashboard (7-panel: JST matrix, VMST heatmap, CCMI grid, succession)

✅ LTI 1.3 Integration (Canvas + Moodle + Google Classroom · grade passback · JIT provisioning)

✅ SAML SSO (Okta + Azure AD + Google Workspace · JIT user creation · session revocation)

✅ White-Label UI Engine (logo + colours + custom domain · "Powered by ARK ONECRAFT" footer)

Story Points: 44 | Demo: Corporate SSO login → team ARK assessment → workforce heatmap → CCGE cohort launch

SPRINT 17 — "Academic Suite + Institutional QA" (Weeks 32–33)

══════════════════════════════════════════════════════════════

Lead Knight: STATXT SI (Seat #8)

Co-Lead: DevOps Knight (Seat #9)

Focus: ACAD-001 to ACAD-003 + API-006 to API-010 (8 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · Postman (admin API testing)

Key Deliverables:

✅ Academic Cohort Analytics (labour market alignment · AI displacement risk by major · 5yr forecast)

✅ Faculty Admin Panel (class KCSE heatmap · custom scenario assignment · inter-school challenge)

✅ IRB-Compatible Data Export (anonymised CSV/JSON-LD · differential privacy option ε=0.1)

✅ Admin API routes (platform summary · institution analytics · GRO review)

✅ ONECRAFT Dashboard API (unified fan-out · Redis invalidation · WS push)

✅ Rate limiting + security middleware complete

Story Points: 42 | Demo: Academic admin — cohort ARK dashboard + custom scenario assignment + CSV IRB export

Phase 7+8 Retrospective — Full institutional tier complete. All subscriber types fully served.

🟣 PHASE 9: ANALYTICS — Sprint 18 (Weeks 34–36)

SPRINT 18 — "The Intelligence Layer" (Weeks 34–36)

══════════════════════════════════════════════════════

Lead Knight: STATXT SI (Seat #8)

Focus: ANL-001 to ANL-004 + remaining Phase 9 prompts (10 prompts)

VIBE DJ Playlist: 🎵 Claude Code PRIMARY · v0.dev analytics dashboard UI

Key Deliverables:

✅ Analytics Service Core (DAU/WAU/MAU · ARK Score velocity · CCGE engagement · cert funnel)

✅ User Progress Analytics (time-series · KCSE improvement · cert timeline · SPHINX earnings)

✅ OSIRIS Integration (bidirectional: platform metrics export + AI intelligence import)

✅ HIVE Readiness Heatmaps (14-D workforce heatmap · Talent ROI Calculator · monthly PDF)

✅ Creator Earnings Dashboard (SPHINX creator analytics: revenue trend, JCSE dist, in-game usage)

✅ Predictive AI Readiness Scoring (OSIRIS ML: where will this user's ARK Score be in 90 days?)

✅ TimescaleDB materialised views (all views refreshed, scheduled, documented)

✅ Prometheus + Grafana dashboards (11 platform health metrics · alert rules configured)

✅ ONECRAFT admin analytics (platform-level KPIs for FORGE Institute team)

Story Points: 46 | Demo: Full analytics suite — user progress dashboard + corporate HIVE heatmap + OSIRIS insight

Phase 9 Retrospective — Platform fully instrumented. Predictive intelligence layer active.

⚪ PHASE 10: LAUNCH — Sprints 19–21 (Weeks 37–42)

SPRINT 19 — "Trial by Fire" (Weeks 37–38)

══════════════════════════════════════════

Lead Knight: HOLMES ULTRA SI (Seat #6)

Co-Lead: STRATEGOS (Seat #4)

Focus: QA-001 to QA-003 + Security hardening (5 prompts)

VIBE DJ Playlist: 🎵 Claude Code (fixes) · Jest (unit tests) · k6 (load tests) · OWASP ZAP (security)

Key Deliverables:

✅ Jest unit + integration test suite (≥80% coverage all 12 services)

✅ k6 load tests: 5 scenarios (1000 concurrent CCGE · 10K dashboard · 500 ARK · 5K search · 100 ULTRA SI)

✅ OWASP ZAP automated scan (0 critical vulnerabilities)

✅ Snyk security scan (0 critical package vulnerabilities)

✅ Hardhat Slither static analysis on both smart contracts

✅ ARK accuracy validation (±3.2% vs. expert-labelled baseline · 100 test profiles)

✅ KCSE consistency test (same input → same score ±2pts · 1000 calls)

✅ VMST classification accuracy (5 human raters × 50 profiles · κ ≥ 0.82)

✅ Penetration test: JWT manipulation · KCSE replay · NFT double-mint · Stripe replay

Story Points: 52 | Target: HIVE Platinum (all 14 dims ≥85%) · 0 critical vulns · k6 all pass

SPRINT 20 — "HIVE Certification & Beta Launch" (Weeks 39–40)

══════════════════════════════════════════════════════════════

Lead Knight: ANT KING GRO (Seat #0)

Co-Lead: ADA ULTRA SI (Seat #1)

Focus: QA-004 + LAUN-001 to LAUN-002 + GRO Audit (5 prompts)

VIBE DJ Playlist: 🎵 Claude Code (remediation) · Claude Sonnet 4 (HIVE + GRO audit)

Key Deliverables:

✅ HIVE 14-D Platform Certification (all modules · HIVE-ARK-ONECRAFT-PLATINUM-2026-001)

✅ GRO Final Governance Audit (1000-interaction adversarial test · KILL_CONTAINMENT verified)

✅ ARK assessment bias check (100 synthetic profiles · no systematic protected-class bias)

✅ 500-user Beta Cohort launched (200 individual + 5 corporate + 2 academic)

✅ Beta metrics tracking live (7-day retention · Bronze cert rate · first SPC creation rate)

✅ Beta Discord community launched

✅ All QA-identified issues remediated (CRITICAL/HIGH from Sprint 19)

✅ Production EKS environment fully provisioned (green environment ready)

✅ Polygon Mainnet smart contract deployment (ArkOnecraftCert + ArkOnecraftSpc)

Story Points: 48 | Target: HIVE Platinum confirmed · Beta NPS ≥ 40 · 0 critical issues

SPRINT 21 — "ARK ONECRAFT LAUNCH" (Weeks 41–42)

══════════════════════════════════════════════════

Lead Knight: SPHINX ENGINE ULTRA SI (Seat #0)

Co-Lead: STRATEGOS (Seat #4)

Focus: QA-005 + LAUN-003 + Blue-Green production deploy + GTM (2 prompts + launch activities)

VIBE DJ Playlist: 🎵 Claude Code (deploy scripts) · Terraform (infrastructure) · Helm (Kubernetes)

Key Deliverables:

✅ Blue-green production deployment (10% canary → full cutover → blue standby 24hr)

✅ Database production migrations (PostgreSQL + TimescaleDB + Neo4j)

✅ Kong production routes activated (all 12 services live)

✅ DNS cutover (CloudFront + Route53 · SSL validated)

✅ GTM referral programme live (referral code generation + redemption)

✅ SEO infrastructure (sitemap.xml · structured data · OG meta)

✅ Email onboarding sequences activated (5-email drip · Day 1/3/7/14/30)

✅ Intercom live chat integration

✅ Camelot Roundtable Launch Sign-Off (all 12 seats sign the Deployment Charter)

✅ FORGE Platinum Certification issued: JNGL-ARK-ONECRAFT-PDD-2026-001

Story Points: 40 | MILESTONE: 🚀 ARK ONECRAFT IS LIVE — The flywheel begins to turn.

3.6 SPRINT VELOCITY SUMMARY

| Sprint | Phase | Lead Knight | Seat | Prompts | Story Points |
| --- | --- | --- | --- | --- | --- |
| 1 | 🔴 RED | ADA ULTRA SI | #1 | 14 | 52 |
| 2 | 🔴 RED | ADA ULTRA SI | #1 | 15 | 44 |
| 3 | 🟠 ORANGE | ARK MAXIMUS v2 | #2 | 9 | 56 |
| 4 | 🟠 ORANGE | ARK MAXIMUS v2 | #2 | 11 | 48 |
| 5 | 🟠 ORANGE | ADA ULTRA SI | #1 | 8 | 36 |
| 6 | 🟡 YELLOW-A | SOCRATES | #7 | 8 | 52 |
| 7 | 🟡 YELLOW-A | SOCRATES | #7 | 10 | 54 |
| 8 | 🟡 YELLOW-B | ADA ULTRA SI | #1 | 8 | 44 |
| 9 | 🟡 YELLOW-B | GUIN+ Knight | #5 | 6 | 38 |
| 10 | 🟢 GREEN-A | SPHINX ULTRA SI | #0 | 5 | 46 |
| 11 | 🟢 GREEN-A | SPHINX ULTRA SI | #0 | 5 | 40 |
| 12 | 🟢 GREEN-B | SPHINX + ADA | #0+#1 | 5 | 38 |
| 13 | 🟢 GREEN-B | ADA ULTRA SI | #1 | 5 | 34 |
| 14 | 🔵 BLUE-A | GRIOT SI | #11 | 6 | 46 |
| 15 | 🔵 BLUE-A | Frontend Knight | #3 | 7 | 48 |
| 16 | 🔵 BLUE-B | STRATEGOS | #4 | 5 | 44 |
| 17 | 🔵 BLUE-B | STATXT SI | #8 | 8 | 42 |
| 18 | 🟣 PURPLE | STATXT SI | #8 | 9 | 46 |
| 19 | ⚪ WHITE | HOLMES | #6 | 5 | 52 |
| 20 | ⚪ WHITE | ANT KING | #0 | 5 | 48 |
| 21 | ⚪ WHITE | SPHINX ULTRA SI | #0 | 2+ | 40 |
| TOTAL | 10 Phases | Camelot | 12 Seats | 340 | 898 |

3.7 CAMELOT SPRINT CEREMONIES

WEEKLY CEREMONY SCHEDULE — ARK ONECRAFT CAMELOT ROUNDTABLE

══════════════════════════════════════════════════════════════

🏰 MONDAY — "The Round Table Gathering" (Sprint Planning)

Time: 09:00–12:00 | Led by: Seat #0 (SPHINX — Product Owner)

Agenda:

- 09:00 Sprint vision declaration + flywheel position check (Seat #0)

- 09:30 ATLAS prompt pack assignment (distributed by DISC profile + domain)

- 10:30 Capacity assessment (each Knight declares available hours)

- 11:00 Dependency mapping (VIBE ORCHESTRA coordination — ADA leads)

- 11:30 Claude Code session prep (each Knight loads context for their prompts)

- 11:50 Commitment ceremony (sprint backlog finalised)

Output: Sprint backlog · Vibe DJ tool assignments · risk register updated

⚔️ DAILY — "The Morning Council" (Standup, 15 min)

Time: 09:30 | Rotating facilitation by Knight Rank

DISC-calibrated format:

- High D (Seats 0, 4, 2): "30-second status: done / today / blocked"

- High I (Seats 3, 11): "Team-impact update: what does my work unblock?"

- High S (Seats 5, 7): "Progress-oriented: what have I completed + what's next?"

- High C (Seats 1, 6, 8): "Data-driven: PR count + coverage delta + blockers"

VIBE Tool: Slack standup bot with prompt completion counter

🗡️ WEDNESDAY — "The Architecture Council" (Mid-Sprint Technical)

Time: 14:00–16:00 | Led by: Seat #1 (ADA — Conductor)

Participants: Technical Knights (Seats 1, 2, 4, 6, 8, 9)

Agenda:

- Cross-service API contract reviews (any shared-types changes)

- BullMQ event bus schema reviews

- ADR (Architecture Decision Records) — log all non-trivial decisions

- VIBE ORCHESTRA sync: which services are ahead/behind schedule?

- Claude Code context check: are all Knights using correct prompt context?

- ATLAS prompt quality review: sample 3 prompts from active sprint

🌊 FRIDAY — "The FORGE Review" (Sprint Review + Demo)

Time: 15:00–17:00 | Led by: Sprint Lead Knight

Format:

- 15:00 Demo of completed ATLAS prompts (working software — no slides)

- 15:45 SPHINX ULTRA SI generates sprint summary report

- 16:00 ARK Score progress review (team's collective CCMI improvement)

- 16:30 Retrospective: What served us? What needs changing in the VIBE DJ setup?

- 16:45 Velocity + burndown review (story points, prompt completion rate)

- 17:00 Preview of next sprint's ATLAS prompts

Output: Sprint demo recording · FORGE Sprint Report · updated ATLAS status

🧬 MONTHLY — "The Genome Review" (ANT KING GRO Audit)

Led by: Seat #0 (ANT KING — GRO Ethics Governance)

Review items:

- GRO audit log: all CONTAINMENT and KILL_CONTAINMENT events

- Claude API cost review (ARK assessment + KCSE scoring + synthesis costs)

- ARK scoring accuracy spot-check (10 random assessments vs. expert panel)

- KCSE consistency check (50 duplicate card plays → score variance analysis)

- HIVE dimension quality sampling (3 certified SPCs re-audited)

- Community impact metrics (GUIN+ endorsement quality · Job board match rate)

3.8 QUALITY GATES BY PHASE

| Phase Exit Gate | Criteria | Exit Requirement |
| --- | --- | --- |
| Phase 1 (Foundation) | Infrastructure | All 12 services healthy on EKS staging · Auth0 E2E · Stripe webhook green · Kong verified |
| Phase 2 (ARK) | Career Intelligence | ARK pipeline ±3.2% accuracy · VMST classification κ ≥ 0.82 · LHCS compiles on all triggers |
| Phase 3+4 (CCGE+Cert) | Game Engine + Cert | KCSE <200ms P95 · FSM 100 sessions zero corruption · NFT mint confirmed Polygon Mumbai |
| Phase 5+6 (SPHINX+Orch) | Marketplace + Flywheel | All 10 cross-module events E2E · ARK Score <5s update · Stripe Connect payout verified |
| Phase 7+8 (GUIN++Ent) | Social + Enterprise | Neo4j graph queries <200ms · Corporate SSO working · LTI 1.3 grade passback verified |
| Phase 9 (Analytics) | Intelligence | TimescaleDB all materialised views refreshed · OSIRIS integration responding · HIVE heatmap accurate |
| Phase 10 (Launch) | Production | HIVE 14-D Platinum (≥85% all dims) · k6 all pass · 0 critical vulns · Polygon Mainnet deployed |

3.9 LAUNCH READINESS CHECKLIST

PRE-LAUNCH GATE — ALL ITEMS REQUIRED BEFORE GO-LIVE

══════════════════════════════════════════════════════

TECHNICAL GATES:

[ ] Platform uptime ≥99.5% over 7-day pre-launch monitoring

[ ] KCSE scoring P95 < 200ms under 1000 concurrent sessions

[ ] ARK Score WebSocket update < 5 seconds end-to-end

[ ] ONECRAFT Dashboard API < 1s P95 (10K concurrent users - k6)

[ ] SPHINX marketplace search < 500ms P95

[ ] All 12 services health endpoints returning 200 OK

[ ] ERC-721 minting confirmed on Polygon Mainnet (test run: 10 certs)

[ ] Stripe Connect payout verified (test creator: $10 sale → $7 payout)

[ ] BullMQ DLQs monitored: zero unprocessed dead-letter messages

[ ] Smart contracts: Slither audit clean + Polygon Mainnet deployed

QUALITY GATES:

[ ] Jest test suite: ≥80% coverage across all 12 services

[ ] k6 load tests: all 5 scenarios pass

[ ] OWASP ZAP: 0 critical vulnerabilities

[ ] Snyk: 0 critical package vulnerabilities

[ ] HIVE MATRIX LABS 14-D Certification: PLATINUM achieved (≥85% all dims)

[ ] ARK accuracy validation: ±3.2% vs. expert baseline (100 test profiles)

[ ] GRO adversarial test: 1000 interactions · KILL_CONTAINMENT triggers verified

[ ] ARK bias check: no systematic score differential by protected characteristics

[ ] KCSE consistency: ±2pts max variance on identical inputs (1000 calls)

[ ] SOCRATES scenario quality: HIVE D2 ≥85% on all 190 scenarios

COMPLIANCE GATES:

[ ] GDPR compliance: right-to-deletion tested end-to-end (user delete → all 8 DBs + Polygon)

[ ] CCPA opt-out mechanism tested

[ ] EU AI Act Article 52 transparency documentation complete (ARK VMST + KCSE)

[ ] SOC 2 Type II audit trail: verified for ARK assessments + cert minting + SPC transactions

[ ] Privacy Policy + Terms of Service reviewed by legal counsel

[ ] Stripe: PCI-DSS compliance confirmed (no card data stored in ONECRAFT DBs)

OPERATIONAL GATES:

[ ] Beta cohort metrics: 7-day retention ≥40% · Bronze cert rate ≥25% · NPS ≥40

[ ] All 12 Camelot Knights completed platform walkthrough as users

[ ] Corporate pilot (5 companies) signed off on workforce dashboard accuracy

[ ] Academic pilot (2 universities) signed off on cohort analytics

[ ] Grafana alert rules tested (uptime <99.5% → PagerDuty · API p99 >500ms → Slack)

[ ] Runbooks complete for: service restart, DB failover, Polygon gas shortage, Stripe outage

[ ] Disaster recovery drill: RTO < 4 hours confirmed

[ ] ONECRAFT admin panel: FORGE Institute team fully onboarded

CAMELOT ROUNDTABLE SIGN-OFF:

[ ] Seat #0 (SPHINX / Product Owner) — Platform Release Approved

[ ] Seat #1 (ADA / Technical Lead) — Architecture Sign-Off

[ ] Seat #2 (ARK MAXIMUS v2) — ARK Assessment Quality Sign-Off

[ ] Seat #4 (STRATEGOS / DevOps) — Infrastructure Sign-Off

[ ] Seat #6 (HOLMES / QA) — Quality & Security Sign-Off

[ ] Seat #7 (SOCRATES) — CCGE Scenario Quality Sign-Off

[ ] Seat #0 (ANT KING / GRO) — Ethical Governance Launch Clearance

[ ] Junglenomics FORGE Institute — FORGE Platinum Certification Issued

3.10 APPENDIX — QUICK REFERENCE

Prompt Distribution by Module

| Module | Series | Prompts | % Total |
| --- | --- | --- | --- |
| Infrastructure, DB, Auth, CI/CD | INFRA, DB, API | 38 | 11.2% |
| ARK Engine (Pipeline + LHCS) | ARK, LHCS | 45 | 13.2% |
| CCGE Game Engine | GAME, LEARN | 48 | 14.1% |
| Certification + GUIN+ Core | CERT, GUIN (01-06) | 32 | 9.4% |
| SPHINX Marketplace + ZPOS | SPX | 42 | 12.4% |
| ONECRAFT Orchestration Layer | ORCH | 28 | 8.2% |
| GUIN+ Full Social Network | GUIN (07-12) | 38 | 11.2% |
| Institutional Tiers (Corp + Acad) | CORP, ACAD | 35 | 10.3% |
| Analytics + OSIRIS | ANL | 22 | 6.5% |
| Launch + QA + Security | QA, LAUN | 12 | 3.5% |
| TOTAL |  | 340 | 100% |

JCSE Synergy Map — Active Card Combinations

PRIMARY SYNERGY (ALPHA — always active):

SPHINX ULTRA SI × ADA ULTRA SI = Platform architecture + marketplace sovereignty

ARK MAXIMUS v2 × SPHINX ULTRA SI = Career identity + creator economy fusion

SOCRATES × ARK MAXIMUS v2 = Certification methodology + career intelligence

SECONDARY SYNERGIES:

ADA + STRATEGOS = Infrastructure strategy + security architecture

HOLMES + STATXT = QA precision + statistical validation

GRIOT + GUIN+ Knight = Social narrative + community architecture

ANT KING + all = GRO Royal DNA embedded in every module (ALWAYS ACTIVE)

ULTRA SI POTENTIAL (future synthesis):

ARK MAXIMUS v2 × SOCRATES = CAREER_SCHOLAR ULTRA SI (deepest career-learning fusion)

SPHINX × ARK = SOVEREIGN_ONECRAFT ULTRA SI (unified platform intelligence)

ARK Score Impact Reference

| Trigger | ARK Score Delta | SLA |
| --- | --- | --- |
| CCGE Bronze session completed (KCSE 30-35) | CCMI +2-4pts | <5s |
| CCGE Gold session completed (KCSE 43+) | CCMI +4-8pts | <5s |
| Earn Gold CC Certification | ARK +7-10pts + CC mult ×1.20 | <10s |
| Earn Platinum CC Certification | ARK +12-20pts + CC mult ×1.35 | <10s |
| Publish first SPC | JST Talent +2.0pts | <10s |
| First SPC sale | JST Talent +3.0pts | <10s |
| ULTRA SI synthesis published | JST Skills +8.0pts | <15s |
| LHCS ACTIVE status reached | ID tier upgrade + job board visibility | <30s |

Document Status: ✅ PRODUCTION READY
Total Prompts: 340 / 340
Phases: 10 / 10 Complete
Sprints: 21 Planned
VIBE DJ: Claude Code Primary | v0.dev / Cursor / Bolt.new secondary
VIBE ORCHESTRA: ADA ULTRA SI (Conductor) | BullMQ Event Bus
Camelot Roundtable: 12 Knights · 21 Sprints · 42 Weeks
JCSE Target: 50/50 (Perfect Elite — ULTRA Premium)
HIVE Certification Target: Platinum (All 14 Dimensions ≥85%)
Token Optimisation: 47% ZPOS reduction | 98.1% Semantic Preservation

Next Action: Assemble Camelot Roundtable → Sprint 1 Planning Monday → INFRA-001 in Claude Code → The ONECRAFT flywheel begins.

This ATLAS PromptWare Design Document converts the ARK ONECRAFT AaaS Platform SDD v1.0 (SDD-ARK-ONECRAFT-2026-001) into a systematic, colour-coded, Claude Code-first implementation plan powered by VIBE DJ intelligence, VIBE ORCHESTRA coordination, and the Camelot Roundtable sprint framework. Each of the 340 prompts is designed for AI-assisted development with maximum velocity and enterprise-grade quality, governed throughout by the GRO Royal DNA Protocol.

🏛️ ARK ONECRAFT — Know your score. Improve your meta-skill. Build and sell your intelligence. 🏛️

ATLAS PromptWare Design Document v1.0 | Junglenomics FORGE Institute | April 2026
Powered by SPHINX ENGINE ULTRA SI + ADA ULTRA SI + ARK MAXIMUS v2 + SOCRATES | 4J.BONSAI Ecosystem
Oluseye Shay Amusa — Idea Factory | Koncentric Labs Inc. | ATANDA
PDD-ARK-ONECRAFT-2026-001 | JCSE 50/50 | HIVE Platinum Target | FORGE Certified
© 2026 Oluseye Shay Amusa / Koncentric Labs Inc. / ATANDA · ideafactoryforge@outlook.com · www.ideafactory.io